NetWare 4.1

NetWare Directory Services

Tree Merges

December, 1995

John E. Osborne II

CNA, CNE-4

USCHPJEO@IBMMAIL.COM

102543,2335@Compuserve.com

Version 1.2

Index										Page

Overview									03

Merge Plans									05

MillLocation1 Merge Plan						09

MillLocation2 Merge Plan						11

TechServices Merge Plan							13

CorpMIS Merge Plan							15

SAA Gateway Merge Plan							17

Back-Out Plans									18

Contact List									20

Appendix

NetWare Directory Services Overview					22

Time Synchronization							23

DSMerge Procedures							26

Merge Phases

Synthetic Time

The Overall NDS Design for ACME					29

Issues									31

Admin User Object Issues

RConsole

NetWare 4.02

SAA Gateways and 3270 Clients

NET.CFG Files

Time Synchronization

Server WHFPMFG01.WHI.MFG.FP.ACME

User Objects

Directory Schemas

Test Cases								36

Current Trees								52

ACME

ACMEKB

ACMECA

HARoot

CIC

Overview

NetWare Directory Services (NDS) is a relational database that is distributed across the entire network. NDS provides one with global access to all network resources to which one has been given rights, regardless of where they are physically located. See the Appendix , NetWare Directory Services Overview for additional detail.

Directory Services

All users of a Network Directory Service login to a multiserver network and view the entire network as a single information system. This single view provides for a single sign-on, fault tolerence of Directory data, faster authentication, increased productivity and reduced administrative costs.

Specific benefits of NDS is that it provides easy access to the network and resources for mobile users, no duplicate users to administer from network to network and no multiple user IDs/passwords to remember. All aspects of the network are objects which are easily accessed by users. The Directory can also contain vital information on users and computer systems for use in phone book, addressing and systems asset management applications.

Other NOS providers and third party application designers are beginning to implement Directory Services. By providing a single Directory, future installations of servers and applications with Directory services support will be able to take advantage of all network resources throughout the WAN. Failure to create a single directory structure will continue to promote isolationism between locations and platforms, and additional work on the part of Administrators.

ACME’s NDS structures

Currently there are several NDS trees within ACME. There are five major tree structures. They are:

- ACME (Courtland, Forest Products, Pensacola, Quinnesec)

- ACMECA (MillLocation2)

- ACMEKB (CorpMIS MIS)

- CIC (TechServices in CorpMIS, Pensacola, Stamford, West Nyack)

- HARoot (MillLocation1)

This document addresses the merging of all these trees into a single Directory tree structure. For those interested in detailed  topics (Directory overviews, merge procedures, issues related to the merges, test cases) see the appendix for information.

The current plan is to merge the smaller source trees (ACMECA, CIC, HARoot) into the larger target ACME and ACMEKB tree. Then merge the ACME and ACMEKB trees together.

There may be a period of time during the merge when the Source trees will be unavailbe to network users.

The source of time will come from a Reference time server at CorpMIS and Primary time servers at the major locations. All other servers will be Secondary, Direct mode,  time receivers. This design will keep the amount of SAP traffic across the WAN to a minimum. For further detail on Time Synchronization, refer to the appendix.

Insert Flow Chart

Insert Time Layout

Insert Time Line

Pre-Merge

The order in which each of the smaller Source trees is merged into the ACME(KB) tree is not important. However, the plan is to start small and start with MillLocation1 (which will require no down time), then MillLocation2 (which will require some down time), then TechServices and the remaining trees.

A week in advance

Contact each locations LAN Administrator and ensure that they use an ADMIN account specific to their orginizational unit. They should not be using .Admin.ACME for administration.

Verify which Directory exist that do not exist in both Target and Source trees.  Update each Directory schema with any missing objects. This may require installing actual software packages.

Four days in advance

Install a server at CorpMIS (KBRENTAL03)  into the Source tree. Ensure proper time synchronization with the new servers.

Two days in advance

Add replicas of the Source’s [Root] onto the KBRENTAL03 servers. Upgrade the [Root] replica on KBRENTAL03 to the MASTER. Other source’s [Root] will be deleted during the merge. The server with the MASTER of [Root] does most of the Directory processing during the merge process.

Having these servers at CorpMIS keeps the [Root] replicas close together for:

- faster processing

- reduces the risk of loosing connections across the WAN

- does not suffer slow downs due to CPU cycles lost to other processes like tape backups.

Merge

Day of the merge

Perform a SCHEMA upgrade, verify time sycnchronization and verify that there are no errors with NDS  from DSRepair in both trees. This is only to verify that there are no problems prior to the merge.

Post-Merge

After the merge

Clean up the Directory, review partition and replica placement  and remove the KBRENTAL03 server from the tree.

MillLocation1 Merge Plan

Planned Date:	December 8, 1995. 19:00 hours

Resources	John Osborne - Performing the Merge

See Contact list for ALL administrators in current selected trees.

Source Tree: 	HAROOT

Target Tree: 	ACMEKB

Requirements

- Servers in both trees must be running the same Directory Services version, or the same database schema.

- All servers must be synchronized in both time and Directory Services

- There should be no errors from the Directory Services console screen.

- Verify each tree has no unique Directory objects. Update the trees as needed so each contains the exact same types of objects.

Run full system (NDS and data) backups

Alter the Administrative password for the Source and Target trees

Set time synchronization on the Source Tree

Set timesync time source = KBFS01

Set timesync type = secondary

Set timesync write parameters = on

Set timesync restart flag = on

Let servers synchronize time if synthetic time is being issued on the Source Tree servers. See DSMerge Procedure section for changes to server’s AUTOEXEC.NCF files.

Use DSMerge to verify the servers in the tree

Servers in both the Source & Target trees are up, with the same version of Directory Services (4.1 (4.89)).

Check time synchronization

Verify all servers are type Secondary (to the time provider) and are in sync. Verify all servers in both the Source and Target trees are in synch. Use the DSMerge utility to verify this.

Merge two trees

Run the DSMerge utility from the KBRENTAL03 server in the Source (HAROOT) tree.

1) Select the option to Merge Two Trees

2) enter the name of the Source tree to be merged: HAROOT

3) enter the administrator name of the Source tree (ie: .CSAdmin.HA) and password.

4) enter the name of the Target tree: ACMEKB

5) enter the administrator name of the Target tree (ie: .Admin.ACME) and password.

6) press F10 to begin the CHECK process

7) If all the requirements have been meet and the check process has passed, answer YES when prompted and merge the trees. The process takes several minutes.

Replica States

Verify that the replicas are all ON from DSRepair before making further changes.

Correct any problems as needed.

Clean up the Directory after the Merge

The merged tree will look something like:

Tree ACMEKB

[Root] {partition}

O=ACME

OU=KB  {partition}

CN=Admin

O=HA  {partition}

CN=CSAdmin

The new tree should look something like:

Tree ACMEKB

[Root] {partition}

O=ACME

OU=KB  {partition}

CN=KBAdmin

OU=HA  {partition}

CN=HAAdmin

CN=Admin

However, due to the work required by MillLocation1 Administration, the O=HA will be migrated to OU=HA.O=ACME as time permits on their part. It will require changes to client NET.CFG files.

Notify Administrators and related personal of the new Admin Passwords.

Partition Placement

Carefully evaluate and change the partitioning to optimize servers across the LAN and WAN.

Remove the KBRENTAL03 server from the tree.

MillLocation2 Merge Plan

Planned Date:	December 15, 1995. 19:00 hours

Resources	John Osborne - Performing the Merge

See Contact list for ALL administrators in current selected trees.

Source Tree: 	ACMECA

Target Tree: 	ACMEKB

Requirements

- Servers in both trees must be running the same Directory Services version, or the same database schema.

- All servers must be synchronized in both time and Directory Services

- There should be no errors from the Directory Services console screen.

- Verify each tree has no unique Directory objects. Update the trees as needed so each contains the exact same types of objects.

Run full system (NDS and data) backups

Alter the Administrative password for the Source and Target trees

Set time synchronization on the Source Tree

Set timesync time source = KBFS01

Set timesync type = secondary

Set timesync write parameters = on

Set timesync restart flag = on

Let servers synchronize time if synthetic time is being issued on the Source Tree server. See DSMerge Procedure section for changes to server’s AUTOEXEC.NCF files.

Rename the Source O=ACME to O=ACME_Merge

Use DSMerge to verify the servers in the tree

Servers in both the Source & Target trees are up, with the same version of Directory Services (4.1 (4.89)).

Check time synchronization

Verify all servers are type Secondary (to the time provider) and are in sync. Verify all servers in both the Source and Target trees are in synch. Use the DSMerge utility to verify this.

Merge two trees

Run the DSMerge utility from the KBRENTAL03 server in the  Source (ACMECA) tree.

1) Select the option to Merge Two Trees

2) enter the name of the Source tree to be merged: ACMECA

3) enter the administrator name of the Source tree (ie: .Admin.ACME_Merge) and password.

4) enter the name of the Target tree: ACMEKB

5) enter the administrator name of the Target tree (ie: .Admin.ACME) and password.

6) press F10 to begin the CHECK process

7) If all the requirements have been meet and the check process has passed, answer YES when prompted and merge the trees. The process takes several minutes.

Replica States

Verify that the replicas are in a state of ON from DSRepair before making further changes. Correct any problems as needed.

Clean up the Directory after the Merge

The merged tree will look something like:

Tree ACMEKB

[Root] {partition}

O=ACME

OU=KB  {partition}

CN=Admin

O=ACME_Merge  {partition}

CN=Admin

The new tree should look something like:

Tree CHAMPIOKB

[Root] {partition}

O=ACME

OU=KB  {partition}

CN=KBAdmin

OU=CA  {partition}

CN=CAAdmin

CN=Admin

Partition Placement

Move a second replica of the MillLocation2 server to one or more KB servers. Remove the KBRENTAL03 server from the tree.

If the NetWare 4.02 server is removed from the ACME tree prior to a MillLocation2 merge, the above plan should be revised to have the Target tree be ACME, and not ACMEKB.

TechServices Merge Plan

Planned Date:	January 12, 1996. 19:00 hours

Resources	John Osborne - Performing the Merge

See Contact list for ALL administrators in current selected trees.

Source Tree: 	CIC

Target Tree: 	ACMEKB

Requirements

- Servers in both trees must be running the same Directory Services version, or the same database schema.

- All servers must be synchronized in both time and Directory Services

- There should be no errors from the Directory Services console screen.

- Verify each tree has no unique Directory objects. Update the trees as needed so each contains the exact same types of objects.

Run full system (NDS and data) backups

Alter the Administrative password for the Source and Target trees

Set time synchronization on the Source Tree

Set timesync time source = KBFS01

Set timesync type = secondary

Set timesync write parameters = on

Set timesync restart flag = on

Let servers synchronize time if synthetic time is being issued on the Source Tree servers. See DSMerge Procedure section for changes to server’s AUTOEXEC.NCF files.

Rename the Source O=ACME to O=ACME_Merge

Use DSMerge to verify the servers in the tree

Servers in both the Source & Target trees are up, with the same version of Directory Services (4.1 (4.89)).

Check time synchronization

Verify all servers are time type Secondary (to the time provider) and are in sync. Verify all servers in both the Source and Target trees are in synch. Use the DSMerge utility to verify this.

Merge two trees

Run the DSMerge utility from the KBRENTAL03 server in the Source (CIC) tree.

1) Select the option to Merge Two Trees

2) enter the name of the Source tree to be merged: CIC

3) enter the administrator name of the Source tree (ie: .Admin.ACME_Merge) and password.

4) enter the name of the Target tree: ACMEKB

5) enter the administrator name of the Target tree (ie: .Admin.ACME) and password.

6) press F10 to begin the CHECK process

7) If all the requirements have been meet and the check process has passed, answer YES when prompted and merge the trees. The process takes several minutes.

Replica States

Verify that the replicas are all ON from DSRepair before making further changes.

Correct any problems as needed.

Clean up the Directory after the Merge

The merged tree will look something like:

Tree ACMEKB

[Root] {partition}

O=ACME

OU=KB  {partition}

CN=Admin

O=ACME_Merge  {partition}

The new tree should look something like:

Tree ACMEKB

[Root] {partition}

O=ACME

OU=KB  {partition}

CN=KBAdmin

OU=Knightsbrdge  {partition}

CN=HAAdmin

OU=Stamford {partition}

...

CN=Admin

However, due to the work required by MillLocation1 Administration, the O=HA will be migrated to OU=HA.O=ACME as time permits on their part. It will require changes to client NET.CFG files.

Notify Administrators and related personal of the new Admin Passwords.

Partition Placement

Carefully evaluate and change the partitioning to optimize servers across the LAN and WAN.

Remove the KBRENTAL03 server from the tree.

CorpMIS Merge Plan

Planned Date:	February 15, 1996. 19:00 hours

Resources	John Osborne - Performing the Merge

See Contact list for ALL administrators in current selected trees.

Source Tree: 	ACMEKB

Target Tree: 	ACME

Requirements

- Servers in both trees must be running the same Directory Services version, or the same database schema

- All servers must be synchronized in both time and Directory Services

- There should be no errors from the Directory Services console screen

- No NetWare 4.0x servers are in either tree

- Verify each tree has no unique Directory objects. Update the trees as needed so each contains the exact same types of objects.

Run full system (NDS and data) backups

Alter the Administrative password for the Source and Target trees

Remove KBSAA02 from the ACMEKB Tree

Rename the Source O=ACME to O=ACME_Merge

Set time synchronization on the ACME Tree

Set timesync time source = KBFS01

Set timesync type = secondary

Set timesync write parameters = on

Set timesync restart flag = on

Let servers synchronize time if synthetic time is being issued on the Source Tree servers. See DSMerge Procedure section for changes to server’s AUTOEXEC.NCF files.

Use DSMerge to verify the servers in the tree

Servers in both the Source & Target trees are up, with the same version of Directory Services (4.1 (4.89)).

Check time synchronization

Verify all servers are time type Secondary (to the time provider) and are in sync. Verify all servers in both the Source and Target trees are in synch. Use the DSMerge utility to verify this.

Merge two trees

Run the DSMerge utility from the KBRENTAL03 server in the  Source (ACMEKB) tree.

1) Select the option to Merge Two Trees

2) enter the name of the Source tree to be merged: ACMEKB

3) enter the administrator name of the Source tree (ie: .Admin.ACME_Merge) and password.

4) enter the name of the Target tree: ACME

5) enter the administrator name of the Target tree (ie: .Admin.ACME) and password.

6) press F10 to begin the CHECK process

7) If all the requirements have been meet and the check process has passed, answer YES when prompted and merge the trees. The process takes several minutes.

Replica States

Verify that the replicas are all ON from DSRepair before making further changes. Correct any problems as needed.

Clean up the Directory after the Merge

The merged tree will look something like:

Tree ACME

[Root] {partition}

O=ACME

OU=PE  {partition}

OU=QUIN  {partition}

OU=CO  {partition}

OU=FPIS  {partition}

CN=Admin

O=ACME_Merge  {partition}

CN=Admin

The new tree should look something like:

Tree ACME

[Root] {partition}

O=ACME

OU=PE  {partition}

OU=QUIN  {partition}

OU=CO  {partition}

OU=FPIS  {partition}

OU=KB  {partition}

CN=KBAdmin

CN=Admin

Install KBSAA02 into the ACME Tree

Partition Placement

Carefully evaluate and change the partitioning to optimize servers across the LAN and WAN.

Remove the KBRENTAL01, 02 and 03 servers from the tree. The CorpMIS servers will now handle the storage and processing for [Root].

SAA Gateway Merge Plan

Due to the fragility of the SAA gateways, The KBSAA01 and KBSAA02 gateways will be re-built and re-inserted into the ACME tree, or into a tree of their own with Security Turned off. This will be up to the SAA Administrators at CorpMIS.

It may be wise to install the SAA gateways after the merges have been complete. This would allow a larger range of bindery context’s to be set and provide greater flexibility to SAA. As detailed in this document, changing the bindery context of an SAA Gateway on the fly will corrupt the gateway and require a re-install of the application.

Back-Out Plans

Because of the dynamics of NDS, no one back out plan should be used. There are several ways to recover a Directory. The recovery technique should be matched to the situation at hand. Each of the below recovery plans has been performed in a test environment.

Recoverying NDS on a server

Directory Service Fault Tolerance.

The easiest way to recover a Directory on a single server is to remove then re-install Directory services from the server with the failed Directory. This entails using the INSTALL utility from the. Installing Directory Services takes only a matter of minutes. Experience has shown that as long as a replica is close and not pulled across the WAN it takes about 30-60 minutes to completely reinstall. Users of the server with the failed Directory will experience a slow down as they will have to authenicate to other servers with replicas associated with their OU. Applications requiring Bindery Services will not run until a complete replica is installed.

Tape Restore

The second way to restore a Directory on a single server is to perform a tape restore. Depending on the backup/restore utility, this can be either a simple task, or a complex task.

A simple method would be performing a restore from a tape backup server that is fully NDS aware.

A more complex method be performing a restore to a server that does not have bindery services enabled (due to a failed Directory) and the backup/restore utility requires bindery services to operate. At which point  the only option may to use the method stated under Directory Service Fault Tolerance.

Recoverying NDS for a Network

Recovering an entire NDS or partition

This represents a desaster, where all replicas of the [Root] partition, or all replicas of a single partition are lost. If this were to occur, the network becomes unusable.

One method is to perform a tape restore to a server. This is done until at least one replica of each partition exists on at least one server. Each replica must be upgraded to a MASTER copy, then the remaining servers can be re-installed into the Directory. See above subject on Directory Fault Tolerance.

A second method is more oriented towards creating a backup prior to a major change. This entails inserting a backup server into the tree and having a replica of each partition stored on that server. The server is then removed from the Directory and isloated from the network. Upon a massive Directory failure, the replicas on the backup server are upgraded to MASTER copies and the remaining servers can have their Directory information restored either via a tape restore or Directory Fault Tolerance. The backup server would be best used if a tape restore fails.

The third method, which is unacceptable, is to manually recreate the Directory from documentation from the NDS which contains user, server, and other information.

Lost Replica Rings

There may be a situation where a partition or server is accidentally removed from the overall replica ring and looses contact with the [Root]. This situation will not allow any other partition operations to occur until the situation is resolved. This is a serious situation, but it does not stop users from using their orginizational network.

One way to resolve this error is to remove any references of the lost servers with the severed partition from the [Root] and remove any other references from the lost servers to the [Root]. The isloated servers with their severed partition can have the Subordinate replica of [Root] upgraded to Master,  then servers can be be promoted into their own tree and merged back into the main Directory. The details of this will not be documented here. Someone with a very good understanding of Directory Services and its utilities should be the only one to perform this process. In some cases, it may be a Novell Support Engineer.

Another way to resolve this error is to edit the Directory Services database on the effected servers. Somebody with a very good understanding of Directory Services and its utilities should be the only one to perform this process. In some cases, it may be a Novell Support Engineer.

Contact List

...

Appendix

NetWare Directory Services Overview

Time Synchronization

DSMerge Procedures

The Overall NDS Design for ACME

Issues

Test Cases

- Merge two separate trees

- Merge two separate trees with a disconnet failure between the trees

- Do an NDS restore from tape as a back up plan

- Merge two separate trees with one target tree server as a NetWare 4.02

- Merge two separate trees with one target tree server as a NetWare 4.02, SAA 1.3b

- Merge two separate trees with one target tree server as a NetWare 4.1, SAA 2.0

- Reset Time during a merge

- Directory Destruction and Recovery (without a tape backup)

Current Tree Information

NetWare Directory Services Overview

NetWare Directory Services (NDS)

A relational database that is distributed across your entire network. NDS provides you with global access to all network resources to which you have been given rights, regardless of where they are physically located.

NDS treats all network resources as objects in a distributed database known as the Network Directory database, also referred to as the Directory.

All users log in to a multiserver network and view the entire network as a single information system. This single view provides for increased productivity and reduced administrative costs.

Authentication

When a user accesses resources on the network, background authentication processes verify that the user has rights to use those resources. Authentication allows users (who have logged in) to access any server, volume, or printer to which they have rights. User trustee rights restrict the user's access within the network.

Objects

Within NDS, objects represent network resources. An object consists of categories of information, called properties, and the data in those properties. The information is stored in the Network Directory database.

Some objects represent physical entities. For example, a User object represents a user and a Printer object represents a printer. Some objects represent logical entities, such as groups and print queues. Other objects, such as the Organizational Unit object, help you organize and manage objects.

Context

The position of an object in the tree.

The Directory Tree

NDS operates in a logical organization called the Directory tree. It is called a Directory tree because objects are stored in a hierarchical tree structure, starting with a root object and branching out.

Directory Partitions

To make it more manageable, the Network Directory database is divided into smaller portions called Directory partitions.

Directory Replicas

For NDS to be distributed across a network, the Directory database must be stored on many servers. Rather than have a copy of the whole Directory database on each server, Directory replicas of each Directory partition are stored on many servers throughout the network.

Directory partition replication improves access and provides the Directory with fault tolerance. Since a Directory partition can be replicated at several locations, damage to one of the Directory replicas doesn't need to interrupt access to the Directory partition information.

Time Synchronization

A method of ensuring that all servers in a Directory tree report the same time. Clocks in computers can deviate slightly, resulting in different times on different servers. Time synchronization corrects these deviations so that all servers in a Directory tree report the same time and provide a time stamp to order NDS events.

Whenever an event occurs in the Directory, such as when a password is changed, or an object renamed, NDS requests a time stamp. A time stamp is a unique code that includes the time and identifies this event. The NDS event is assigned a time stamp so that the order in which Directory replicas are updated is correct.

NDS uses time stamps to establish the order of events (such as object creation and Directory partition replication), record "real world" time values,  and set expiration dates. Time stamps are especially important when Directory partitions are replicated and need to be concurrent with one another.

Replication allows Directory partition updates to originate from many locations. As various users update the Directory replicas of a Directory partition, some updates inevitably pertain to the same data. For example, a user might delete an object and then recreate it. But without a method of recording the order of these events, the Directory could try to create the object and then delete it. Time stamps allow the Directory to reproduce the order of events acurately.

Time Servers

When a NetWare 4.1 server is installed,  the installer is prompted to designate it as a Single Reference, Primary, Reference, or Secondary time server. Each designation performs a particular time synchronization function:

Single Reference time server.

Provides time to Secondary time servers and to workstations. This server determines the time for the entire network and is the only source of time on the network. The network supervisor sets the time on the Single Reference time server.

Because the Single Reference time server is the source of time on the network, all other servers must be able to contact it. A Single Reference time server provides time to Secondary time servers and to its own workstations. The Secondary time servers, in turn, provide time to their workstations.

The Single Reference time server works on networks of any size, but this configuration is used primarily for small networks that aren't WANs.

IMPORTANT: If you use a Single Reference time server, don't use any Primary or Reference time servers on the network.

Primary time server.

Primaries synchronizes the time with at least one other Primary or Reference time server and provides the time to Secondary time servers and to workstations. Primary time servers also vote with other Primary or Reference time servers to determine what the common network time should be.

Primary time servers in various locations provide time to their respective Secondary time servers. Secondary time servers, in turn, provide time to their workstations.

Use the Primary time server on larger networks to increase fault tolerance by providing redundant paths for Secondary time servers. If a Primary time server goes down, the Secondary time server can get the time from an alternate Primary time server.

Place a Primary time server in each geographically distinct area so that secondary servers and workstations can access them without using WAN links.

You must have at least one other Primary or Reference time server that the Primary time server can contact. Whenever Primary and Reference time servers are on a network, they must be able to contact each other for polling. Primary servers across a WAN will generate WAN traffic.

Primary servers do adjust their internal clocks to synchronize with that common network time. Because all Primary servers adjust their clocks, network time may drift slightly.

Reference time server

Reference servers provide time to which all other time servers and workstations synchronize. Reference time servers may be synchronized with an external time source, such as a radio clock.

Reference time servers vote with other Primary or Reference time servers to determine what the common network time should be. However, Reference time servers don't adjust their internal clocks; instead, the Primary servers' internal clocks are adjusted to synchronize with the Reference time server.

Therefore, a Reference time server acts as a central point to set network time. Eventually, all Primary time servers adjust their clocks to agree with a Reference time server. A Reference time server synchronized to an external clock. and provides time to its own secondary servers and workstations, as well as to the Primary time servers at other locations.

Use a Reference time server when it is important to have a central point to control time on the network. Usually, only one Reference time server is installed on a network.

You can use more than one Reference time server on a network, but you must synchronize each Reference time server with an external time source, such as a radio clock.

You must have at least one other Primary time server that the Reference time server can contact.

Whenever Primary and Reference time servers are on a network, they must be able to contact each other for polling.

Secondary time server

Secondary time servers obtain the time from a Single Reference, Primary, or Reference time server. They adjust their internal clocks to synchronize with the network time, and they provide the time to workstations. A Secondary time server doesn't participate in determining the correct network time.

If you have designated a server on the network as a Single Reference time server, then designate all other servers on the network as Secondary time servers.

If you have designated several servers on the network as Primary or Reference time servers, then designate all other servers on the network as Secondary time servers.

To keep network traffic to a minimum, connect Secondary time servers to Primary or Reference time servers that are physically nearby.

For optimal time synchronization, minimize the number of intervening routers and slow LAN segments between Secondary time servers and their Single Reference, Primary, or Reference time server.

SAP and Custom Configuration

Time source servers use one of two methods to find each other: SAP and custom configuration.

SAP

By default, Primary, Reference, and Single Reference servers use SAP to announce their presence on the network. Primary and Reference time servers use SAP information to determine the other servers to poll to determine the network time. Secondary time servers use SAP information to pick a time server to follow.

An advantage of SAP is that it allows quick installation without regard to the network layout. It also allows automatic reconfiguration if operating modes are changed or if new servers are added to the network.

A disadvantage of the SAP method is that it generates a small amount of additional network traffic. Another disadvantage is that the SAP method can be disruptive in large network environments where test servers come and go, especially if the test server is polled and its time is substantially different than network time.

Custom configuration

You can list the specific time servers that a particular server should contact.

You can also specify that a server shouldn't listen for SAP information from other time sources and that it shouldn't advertise its presence using SAP.

An advantage of custom configuration is that the network supervisor maintains complete control of the time synchronization environment. Also, custom configuration helps eliminate nonessential network SAP traffic, as well as errors associated with accidental reconfiguration.

A disadvantage of custom configuration is the increased time required for planning and installation.

Also, it is more difficult to install or remove Primary, Reference, or Single Reference time servers. You must manually change the approved server list maintained on each server.

Time Synchronization Methods

On small networks where it is unlikely that servers will be added or reconfigured after initial installation, we recommend that you use a Single Reference time server using SAP (the installation defaults). On larger networks, or on networks subject to frequent accidental reconfiguration when servers are added or removed, custom configuration is recommended.

DSMerge Procedures

Requirements

- All servers in both trees must be running the same Directory Services version, or the same database schema.

- All servers must be synchronized in both time and Directory Services

- There should be no errors from the Directory Services console screen.

- Verify each tree has no unique Directory objects. Update the trees as needed so each contains the exact same types of objects.

Alter the Administrative password for the Source and Target trees

This prohibits anybody outside of the change group from making any changes to the Directory or accidentally interupting the merge process.

Select the Source Tree

It is better for the Source to be the smaller of the two trees. The Source tree is merged INTO the Target tree. Have as many servers up as possible.

Select the Target Tree

It is better to choose a Target with fast servers and large SYS volumes with 50+ Meg of space free.

Set time synchronization on the Source Tree

Update time for Directory Services

Set timesync time source = Time_Server_Provider

Set timesync type = secondary

Set timesync write parameters = on

Set timesync restart flag = on

Add the following lines the Source servers AUTOEXEC.NCF file (or configure a TIMESYNC.CFG)

set timesync add time source = Timer_Server_Provider

set timesync reset = on

set timesync type = secondary

set timesync time source = Timer_Server_Provider

set timesync service advertising = off

set timesync configured sources = on

set timesync restart flag = on

set timesync write parameters = on

Use SERVMAN to set Directory Tree Mode=OFF until the servers have been merged into the Target tree.

Let servers synchronize time if synthetic time is being issued on the Source Tree servers.

Run full system (NDS and data) backups

Use one common tool for this.

Rename the Source O=ACME

Duplicate Orginizations (O)  underneath the Source [Root] and Target [Root] cannot be merged. The renamed Source should look like O=ACME_Merge. Do not create alias’s when prompted.

Check servers in the tree

Verify all servers in both the Source and Target trees are up, with the same version of Directory Services (4.1 (4.89)). Use the DSMerge utility to verify this.

Check time synchronization

Verify all servers are type secondary (to the time provider) and are in sync. Verify all servers in both the Source and Target trees are in synch. Use the DSMerge utility to verify this.

Merge two trees

Select the Source and Target trees to merge. Run the DSMerge utility from a server in the  Source tree. The phases of the merge are defined later in this document.

Steps within the DSMerge utility.

1) select the option to Merge Two Trees

2) enter the name of the Source tree to be merged.

3) enter the administrator name of the Source tree (ie: .Admin.ACME_Merge) and password.

4) enter the name of the Target tree.

5) enter the administrator name of the Target tree (ie: .Admin.ACME) and password.

6) press F10 to begin the CHECK process

7) If all the requirements have been meet and the check process has passed, answer YES when prompted and merge the trees. The process takes several minutes.

Replica States

Verify that the replicas are all ON from DSRepair before making further changes. Correct any problems as needed.

Clean up the Directory after the Merge

The merged tree will look something like:

Tree Target

[Root] {partition}

O=ACME

OU=PE  {partition}

OU=QUIN  {partition}

OU=CO  {partition}

OU=FPIS  {partition}

CN=Admin

O=ACME_Merge  {partition}

OU=CA  {partition}

CN=Admin

- Login to the Target tree as an Administrator. Start Windows and the NWAdmin utility.

- From the Partition Manager move the the merged OU (ie: OU=CA.O=ACME_Merged) back to it’s correct context (ie OU=CA.O=ACME).

- Move the merged Admin account to the newly inserted OU (ie OU=CA.O=ACME).

- Merge the O=ACME_Merge partition back to the [Root]

- Delete the O=ACME_Merge object

The new tree should look something like:

Tree Target

[Root] {partition}

O=ACME

OU=PE  {partition}

OU=QUIN  {partition}

OU=CO  {partition}

OU=FPIS  {partition}

OU=CA  {partition}

CN=Admin

CN=Admin

Partition Placement

Merging trees may significantly change replica placement on the source tree. Carefully evaluate and change the partitioning to optimize servers across the LAN and WAN.

In general, partitions and replicas for a given OU should reside on servers associated with that OU’s location or other local servers. For locations with single servers, a replica should be kept on a second server which is close to the [Root]. For example, the PE partition and replicas can be spread among the four servers in Pensacola. The single server in the CA partition would have a replica on a KB server.

[Root]

This partition should be kept within a local area with fast servers and good WAN links to the other servers. The three servers at CorpMIS can provide this service. Another replica of [Root] can be kept at another site in the event the CorpMIS location is out of service for extended periods of time due to desaster.

Merge Phases

Check

DSMerge checks both trees for problems that would prevent the merge from successfully completing. This phase does not change the source or target trees in anyway.

Preparation

DSMerge makes modifications to the Source tree partitions that can be undone by the administrator should the merge fail in this phase. First, all container objects in the [Root] partition are split off into their own partitions. Second, all replicas of the [Root] partition are deleted, except for the master.

Merge

DSMerge modifies the Target tree and then the Source tree so that the Source tree’s [Root] replica appears as a new replica of the Target tree’s [Root]. If an error occurs before both trees are modified, DS will eventually clean up both trees so that they are separate and operating.

Completion

At this point the trees are irrevocably merged. DSMerge waits for synchronization to begin and for the new replica on the Source tree to be turned on. If this does not happen in a resonable amount of time, it probably indicates that there is a problem in the tree. When this is fixed, the tree will be functional.

Synthetic Time

NetWare 4.1 returns the message on the server console Synthetic Time is being issued on partition <x> when the server time has been set backwards. Directory Services uses the server time to timestamp objects.

Synthetic time is issued in order to prevent objects from being time stamped incorrectly. This message is simply informational and will disappear when the server time catches up with the partition time stamps. To expedite this, the System Administrator can ensure that the server time is correct and then rebuild replicas. This is done in NetWare 4.1 by running DSREPAIR, choosing Advanced Options menu, then Replica and partition operations, choosing the partition that contains the "bad" timestamp, and then running the option Repair Time Stamps and Declare a New Epoch. Be aware that rebuilding replicas will copy the Master replica over all other replicas. Be sure that you are not replacing a "good" copy of the partition with a "bad" copy.

The overall Design

The overall plan for Directory Services design is:

[Root]			{partition - at CorpMIS}

O=ACME

CN=Admin	{ for partition management, NDS activity}

CN=Aliases

OU=BU		{partition - at Bucksport}

CN=Admin	{ for user, printer Administration}

OU=CA		{partition - at MillLocation2 and CorpMIS}

CN=Admin	{ for user, printer Administration}

OU=CIC		{partition - managed by AT}

CN=Admin	{ for user, printer Administration }

OU=CLAND		{partition - at Courtland}

CN=Admin	{ for user, printer Administration }

OU=DE		{partition - at Deferiet}

CN=Admin	{ for user, printer Administration}

OU=DP		{partition - managed by Dairy Pak}

CN=Admin	{ for user, printer Administration }

OU=Operating

OU=Sales

OU=FPIS		{partition - managed by FPIS}

CN=Admin	{ for user, printer Administration }

OU=HQ

OU=Manufact

OU=Lumber

OU=Plywood

OU=Timber

OU=North

OU=South

OU=WhtPaper

OU=West

OU=Operating

OU=Sales

OU=HA		{partition - at MillLocation1}

CN=Admin	{ for user, printer Administration }

OU=KB		{partition - at CorpMIS}

CN=Admin	{ for user, printer Administration }

OU=LU		{partition - at Lufkin}

CN=Admin	{ for user, printer Administration }

OU=NW		{partition - managed by Nationwide}

CN=Admin	{ for user, printer Administration }

OU=Operating

OU=Sales

OU=PE		{partition - at Pensacola}

CN=Admin	{ for user, printer Administration }

continued on the next page

OU=PS		{partition - managed by Paper Sales}

CN=Admin	{ for user, printer Administration }

OU=DSO

OU=Atlanta

OU=Boston

OU=Chicago

OU=Cincinnati

OU=Cleveland

OU=Dallas

OU=Detroit

OU=LA

OU=NewYork

OU=Phil

OU=StLouis

OU=QUIN		{partition - at Quinnesec}

CN=Admin	{ for user, printer Administration }

OU=RR		{partition - at Roanoke Rapids}

CN=Admin	{ for user, printer Administration }

OU=SH		{partition - at Sheldon}

CN=Admin	{ for user, printer Administration }

OU=ST		{partition - at Stamford}

CN=Admin	{ for user, printer Administration}

OU=WNyack	{partition - may be part of OU=CIC}

CN=Admin	{ for user, printer Administration }

Some locations are opting to install NT servers. Microsoft NT is looking into Directory Services, and for this reason those sites have been added to the above design.

Partition/Replica Layout

Partition layout is outlined above in the Target Directory Layout.

There are some basic guidelines to partition creation. In a WAN environment, the first layers of partitions, after [Root], are defined according to the physical locations within the orginization and the network infrastructure. Lower level partitions is primarily dependent on the number of objects within a branch. Partition sizes should be no larger than 5000 objects. Partitions should not be allowed to span WAN links due to the highier amounts of traffic generated.

There are some basic guidelines for replica placement. Replicas provide fault tolerance, faster accessibility and navigation for users. Create a minimum of three replicas of each partition. Place replicas close to users who need frequent access to Directory information of the associated Partition. Create replicas as needed for bindery services. Replicas should not be allowed to span WAN links unless it is the only way to provide fault tolerance.

Time Sync Layout

The following layout for Time Synchronization will provide a fault tolerant design that will put the least amount of traffic on the WAN.

Reference = KBFS01

Primary = KBMIS01

Secondary = All other KB located servers, receiving time from the KB Time Servers.

Secondary = All other HA located servers, receiving time from the KB Time Servers.

Secondary = All other CA located servers, receiving time from the KB Time Servers.

Until additional servers are added at MillLocation2 & Stamford.

Primary = PENFS01

Secondary = All other PE located servers, receiving time from the PE Time Server.

Primary = QIADMIN

Secondary = All other QU located servers, receiving time from the QU Time Server.

Primary =COSRV07

Secondary = All other CO located servers, receiving time from the CO Time Server.

Primary = WNATFS01

Secondary = All other WN located servers, receiving time from the WN Time Server.

As additional locations are added, the time synch layout may have to be revised depending on the number of servers installed at each new location.

There should be no more than seven Primary Time servers and only one Reference server.

Forest Products servers should receive time from the closest geographic time server. Providing that the new ACME routed network is no longer a star topology.

To ensure proper time configuration, each server should have a TIMESYNC.CFG file that resembles the following:

# Configuration Parameters from server SERVER_NAME

Configured Sources =	OFF (On once in the tree)

Directory Tree Mode =	ON

Hardware Clock =	ON

Polling Count =		  3

Polling Interval =	600

Service Advertising =	ON

Synchronization Radius =	2000

Type =			SECONDARY (or Primary if a Primary time server)

# Configured time source list from server KBRENTAL01

Time Source =		SERVER_NAME_OF_LOCATION_PRIMARY

Time Source = 		SERVER_NAME_OF_BACKUP_PRIMARY (KBMIS01/KBFS01)

Issues

Admin User Object Issues

The user for administering the NDS is typically .ADMIN.ACME. With merging of each tree into a single tree the .ADMIN.ACME user should not be used for day to day adminstration. There should be an Administration user for server installations, and partitioning for the entire tree. There should also be an administrator for each Orginizational Unit (OU) for the day to day administration of that sites Directory.

The naming conventions can vary from location to location depending on the tastes of the LAN Administrators. However, as a guideline, the following layout is provided:

[Root]

O=ACME

CN=Admin1	{for server installations and partition managment}

CN=BackUpAdmin

OU=CA

CN=CAAdmin	{for user, printer Administration, local partioning}

OU=CIC

CN=CICAdmin	{for user, printer Administration, local partioning}

OU=CLAND

CN=COAdmin	{for user, printer Administration, local partioning}

OU=FPIS

CN=FPAdmin	{for user, printer Administration, local partioning}

OU=HA

CN=HAAdmin	{for user, printer Administration, local partioning}

OU=KB

CN=KBAdmin	{for user, printer Administration, local partioning}

OU=PE

CN=PEAdmin	{for user, printer Administration, local partioning}

OU=QUIN

CN=QUAdmin	{for user, printer Administration, local partioning}

Administration rights into each OU should not be blocked as a backup measure. This would allow .ADMIN1.ACME to reset an OU Admin account in case of a forgotten password or accidental deletion.

Each Administrator object should have secondary user with supervisor security rights (not security equal to Admin) to be used as a backup in case there is a problem with the primary Administrator user object. Again for example, accidental deletion, forgotten password, altered property rights, etc.

For general purposes, Partitioning and replica placement should be centralized, while all other administrative tasks are decentralized.

RConsole

The RConsole utility will need to be running on every server involved in the merge and the passwords to gain access to each Remote Console must be known by the implementors. This will give those performing the merge process access to each server for viewing the process, looking for errors and correcting errors (if needed) that may hinder the merge process.

NetWare 4.02

Because of the limitations of version 4.02, no partition or object moves can occur in a tree with a 4.0x server. To perform such a move with a NetWare 4.02 server in the tree will result in Partition errors that are very difficult to resolve. No tree with a 4.02 server can participate in a Merge. At this time, the only 4.02 server in ACME is in Courtland, and it is scheduled to be upgraded. It is running an SAA Gateway which makes the situation even more complex.

SAA Gateways & 3270 Clients

SAA gateways are delicate systems. Any change to the parition replica on the server running SAA, any change in the Bindery Context, or any move of the COMEXEC object will corrupt the SAA Gateway. Corruption makes the gateway unaccessable to clients and requires that the server and gateway be reinstalled from scratch. The reinstall would intail reinstalling the NOS on the server, reinstalling Directory Services, and reloading SAA software.

When SAA works, it works well. However it is not very flexible to changes. For any merges involving SAA gateways, SAA support personnel should be on hand to handle any problems.

Merging trees together with an SAA gateway in the Target tree does not cause any failures since the Dirctory information and bindery context are not altered.

Merging trees together with an SAA gateway in the Source tree does cause a failure of the gateway and locks Directory Services until the gateway server is removed from the tree. Prior to any merge of a Source tree with an SAA gateway, the gateway will have to be shut down, removed from the tree and reinstalled into the new tree after the merge is complete.

There is no solid plan for SAA gateways and Directory Services. One plan is to install the gateways into their own tree to minimize changes to their Directory Services. If the need arises, they can be inserted into the main ACME tree once all other trees have been merged.

With SAA Gateways in the tree, an NDS aware 3270 client should be used to access the gateway. Otherwise, users will be unable to authenticate to any gateway that has security turned on. The only client that meets ACME’s needs right now is the EXTRA 3270 client from Attachmate. This client is both NDS aware, SAA and TCP/IP capable.

NET.CFG Files

User NET.CFG files should not contain a prefferred tree statement. If a prefferred tree statement exists in the NET.CFG files of users in a Source tree, they will be unable to access the new, Target, tree. An administrator will have to update the .CFG file accordingly.

Time Synchronization

As stated prior, the time synchronization layout will be to have Primary Time provides in one central location to provide time to secondary time receivers across the WAN. Primary servers provide fault tolerance to each other in case one Primary were to fail.

Because of the number of trees within ACME, the default time synchronization cannot be used. As trees are merged, each server will have to be told where to receive time from. If no time provider is specified, a server could pull time from any other tree and time would never be synchonized and that can result in corrupted Directories.

Server WHFPMFG01.WHI.MFG.FP.ACME

This server is currently disconnected from the ACME Tree and awaiting a WAN connection. Any merge should not occur until this server is re-connected to the network.

User Objects

With Directory Services, there should be only one user object per individual. Rather than follow a server based philosophy and place a user ID in different locations (context) , there should be only one user ID and that ID can then be granted rights to resources throughout the WAN. For example, if a user from Forest Products travels between Jacksonville and Quinnessec, that user should have only one ID in their home location: FPIS. That ID should then be granted rights to use resources in Quinnessec as needed.

When that user travels to Quinnessec, they would sign onto the network using their full name, .USERNAME.FPIS.ACME to ensure signing into the proper context. Or alter their context prior to signing in to the network. For mobile users with laptops, this is not an issue as their NET.CFG file will contain their home context.

To create two user IDs for one user will increase the amount of work on Administrators and confuse the user. For example, the user has specific rights and access to files when in Jacksonville as USERNAME.FPIS.ACME but when they travel to Quinnessec and login in as USERNAME.QUIN.ACME, they will have different rights and access to resources. The two network administrators would then have to communicate and add the needed rights to each user object for specific to each location. Administrators would also have to continue to communicate any changes to that user object so the other can be updated to match. Not an effecient process.

In short, duplicate user IDs should be eliminated and traveling users be given their full user name for login purposes. Their full login name would be .USERNAME.ORG_UNIT.ORG or for example .OSBORJ.PCTECH.KB.ACME. Note the leading period in the user name.

Directory Schema’s

To ensure that a merge can occur, verify that each tree involved (Target and Source) have the same types of objects within the Directory. This is known as having the same ‘schema’. A merge can not occurr if for example, the Target tree contains objects for the Palindrome back-up software package but the Source does not. The DSMerge process will report that the schemas are not in synch and will halt the process.

The solution, for importing schema objects from another tree is to use the DSREPAIR utility, under advanced options, Global Schema Updates. There is an option to import a schema from a remote tree.

Test Cases

Tests were performed in an effort to understand the DSMerge process,  practice the merging process, and attempting to recover from unexpected errors that may occur during the merge process.

Test Network

Server Name	Address		NOS version			DS.NLM & DSREPAIR.NLM

KBRD1		35120f32	NetWare 4.1 2 user			4.89 (4.26a)

KBRental01	35120f34 	NetWare 4.1 2 user			4.89 (4.26a)

KBRental02	35120f33 	NetWare 4.1 2 user			4.89 (4.26a)

KBRental03	35120f35 	NetWare 4.1 2 user			4.89 (4.26a)

KBRental04	35120f36 	NetWare 4.1 2 user			4.89 (4.26a)

NetWare 4.02 2 user			3.10

TESTSAA1	234243aa	NetWare 4.1 2 user/SAA 2.0		4.89 (4.26a)

The individual test cases executed were:

- Merge two separate trees

- Merge two separate trees with a disconnet failure between the trees

- Do an NDS restore from tape as a back up plan

- Merge two separate trees with one target tree server as a NetWare 4.02

- Merge two separate trees with one target tree server as a NetWare 4.02, SAA 1.3b

- Merge two separate trees with one target tree server as a NetWare 4.1, SAA 2.0

- Reset Time during a merge

- Directory Destruction and Recovery (without a tape backup)

Merge two separate trees

For partitions and replicas, the following notation is used:

M     = Master

R/W = Read/Write

S      = Subordinate

-       = None

The SOURCE Tree KBRD2 which will be merged into the TARGET Tree KBRD1. The O=ACME in KBRD2 is renamed to O=ACME_Merge in preparation for the merge. The DSMerge utility will be used to merge the two trees. The total time to achieve the result from beginning to end in the test lab was 15 minutes.

Once the Merge is complete and the Directory partitions & replicas have synchronized across the servers, the Administrator must then move OU=CA.O=ACME_Merge to OU=CA.O=ACME, delete O=ACME_Merge and place a second (or third) replica of the CA partition on another server for fault tolerance.

Tree KBRD1

[Root] {partition}

O=ACME

OU=PE {partition}

200 users

KBRENTAL01

OU=KB {partition}

200 users

KBRENTAL02	[single provider of time]

OU=HA {partition}

200 users

KBRENTAL03

Partitions		     KBRENTAL01    KBRENTAL02    KBRENTAL03

[Root]				R/W		M		R/W

PE.ACME			R/W		M		R/W

KB.ACME			R/W		M		R/W

HA.ACME			R/W		M		R/W

Tree KBRD2

[Root] {partition}

O=ACME

OU=CA {partition}

200 users

KBRENTAL04 	[single provider of time]

Partitions		     KBRENTAL04

[Root]				M

PE.ACME			M

The intermediate step after the Merge was performed the Directory and partitions look like:

Tree KBRD1

[Root] {partition}

O=ACME

OU=PE {partition}

200 users

KBRENTAL01

OU=KB {partition}

200 users

KBRENTAL02	[single provider of time]

OU=HA {partition}

200 users

KBRENTAL03

O=ACME_Merge

OU=CA {partition}

200 users

KBRENTAL04

Partitions		     KBRENTAL01    KBRENTAL02    KBRENTAL03    KBRENTAL04

[Root]				R/W		M		R/W		R/W

PE.ACME			R/W		M		R/W		S

KB.ACME			R/W		M		R/W		S

HA.ACME			R/W		M		R/W		S

ACME_Merge			S		S		S		M

CA.ACME_Merge		-		-		-		M

The Final step after the ‘clean up’ was performed the Directory and partitions look like:

Tree KBRD1

[Root] {partition}

O=ACME

OU=PE {partition}

200 users

KBRENTAL01

OU=KB {partition}

200 users

KBRENTAL02	[single provider of time]

OU=HA {partition}

200 users

KBRENTAL03

OU=CA {partition}

200 users

KBRENTAL04

Partitions		     KBRENTAL01    KBRENTAL02    KBRENTAL03    KBRENTAL04

[Root]				R/W		M		R/W		R/W

PE.ACME			R/W		M		R/W		S

KB.ACME			R/W		M		R/W		S

HA.ACME			R/W		M		R/W		S

CA.ACME			-		R/W		-		M

Do a merge with a disconnet during the tree merge

This test was performed to simulate loosing a connection between servers across a WAN. There are two distinct angles of this test. The first was to begin the merge process and break the connection between the two Source and Target servers that were processing and merging the [Root]. The second was to disconnect a server, which did not contain a [Root], from the rest of the environment. Disconnections of servers from the network during a merge caused only delays in the process and did not corrupt the Directory.

Tree KBRD1

[Root] {partition}

O=ACME

OU=PE {partition}

200 users

KBRENTAL01

OU=KB {partition}

200 users

KBRENTAL02	[single provider of time]

Partitions		     KBRENTAL01    KBRENTAL02

[Root]				R/W		M

PE.ACME			R/W		M

KB.ACME			R/W		M

Tree KBRD2

[Root] {partition}

O=ACME

OU=CA {partition}

200 users

KBRENTAL01

OU=QU {partition}

200 users

KBRENTAL02	[single provider of time]

Partitions		     KBRENTAL03    KBRENTAL04

[Root]				R/W		M

CA.ACME			R/W		M

QU.ACME			R/W		M

The results of first test. Breaking the physical link between the [Root] of each tree, was that  the merge process was interupted and delayed but no corruption to either Directory occured. While the servers were disconnected Directory Services paused in the merge process and generated -625 errors. No other partition operations could occur at this point. Once the servers were reconnected to the network and communications re-established, Directory Services completed the merge and synchronization process.

The results of the second test. Removing a server not involved with the processing of the [Root] partitions in the middle of the merge process caused the same effect as the first test, but not so extreme. Directory Services reported the disconnected server with an error -625, but completed the merge of the [Root]. No other partition operations could occur however until the disconnected server was put back on the wire and communications re-established. Directory Services completed synchronizing all the partitions and replicas.

Do an NDS restore from tape.

Test on hold until LAN Admin can find the time to do the restores.

Merge to separate trees with one server as a NetWare 4.02 server.

Merging two trees together, one with a 4.02 server, was only partially successful. The trees were able to be merged.  However, because of the limitations of the 4.02 NOS, the OUs of the Source tree could not be moved back to their proper context. This would require great effort on the Administrators to update all users NET.CFG files to the new context, and the overall layout would not conform to the final standard proposed.

For partitions and replicas, the following notation is used:

M     = Master

R/W = Read/Write

S      = Subordinate

-       = None

The SOURCE Tree KBRD1 which will be merged into the TARGET Tree KBRD3. The O=ACME in KBRD1 is renamed to O=ACME_Merge in preparation for the merge. The DSMerge utility will be used to merge the two trees. The total time to achieve the result from beginning to end in the test lab was 15 minutes.

Once the Merge is complete and the Directory partitions & replicas have synchronized across the servers, the Administrator must then move OU=KB.O=ACME_Merge to OU=KB.O=ACME, delete O=ACME_Merge.

Tree KBRD1

[Root] {partition}

O=ACME

OU=KB {partition}

200 users

KBRENTAL02	[single provider of time]

KBRENTAL01

Partitions		     KBRENTAL01    KBRENTAL02

[Root]				R/W		M

KB.ACME			R/W		M

Tree KBRD3

[Root] {partition}

O=ACME

OU=CO {partition}

200 users

KBRENTAL04 	[single provider of time] [4.02 Server]

KBRENTAL03

Partitions		     KBRENTAL04	KBRENTAL03

[Root]				  -			M

CO.ACME			R/W			M

The intermediate step after the Merge was performed the Directory and partitions look like:

Tree KBRD3

[Root] {partition}

O=ACME

OU=CO {partition}

200 users

KBRENTAL03

KBRENTAL04

O=ACME_Merge

OU=KB {partition}

200 users

KBRENTAL01

KBRENTAL02	[single provider of time]

Target Partitions	     KBRENTAL01    KBRENTAL02    KBRENTAL03    KBRENTAL04

[Root]				-		R/W		M		-

CO.ACME			-		S		M		R/W

ACME_Merge			-		M		S		-

Because of the limitations of NetWare 4.02, the OU=KB.ACME_Merge could not be MOVED to OU=KB.O=ACME. The O=ACME_Merge partition could not be merged with [Root] and deleted because it still had subordinates. The subordinate being OU=KB.O=ACME_Merge.

The Source tree servers contianed other partions.

Source Partitions	     KBRENTAL01    KBRENTAL02    KBRENTAL03    KBRENTAL04

KB.ACME_Merge		R/W		M		-		-

To complete the merge, Directory Services was removed from the KBRENTAL04, removing the 4.02 server from the tree. The Directory could then be manipulated and cleaned up to reflect the desired format.

Merge to separate trees with one server as a NetWare 4.02, SAA 1.3b server.

Because of the results of the merge of two trees with a 4.02 server in on of the trees (which was a failure) and the results from the SAA 2.0 tests (which were a partial failure) this test was not performed.

Merge to separate trees with one server as a NetWare 4.1, SAA 2.0 server.

Merging trees with an SAA Gateway in the Target tree

The SOURCE Tree KBRD3 which will be merged into the TARGET Tree TESTSAA. The O=ACME in KBRD3 is renamed to O=ACME_Merge in preparation for the merge.

Once the Merge is complete and the Directory partitions & replicas have synchronized across the servers, the Administrator moves OU=nn.O=ACME_Merge to OU=nn.O=ACME, deletes O=ACME_Merge and places a second (or third) replica of each partition on another server for fault tolerance. The result of the merge was that the SAA Gateway remained intact and available to users during and after the merge process.

Tree KBRD3

[Root] {partition}

O=ACME

OU=CA {partition}

200 users

OU=CO {partition}

200 users

OU=HA {partition}

200 users

OU=KB {partition}

200 users

KBRENTAL03

KBRENTAL02	[single provider of time]

KBRENTAL01

OU=PE {partition}

200 users

OU=QU {partition}

200 users

Partitions		     KBRENTAL01    KBRENTAL02

[Root]				R/W		M

CA.ACME			R/W		M

CO.ACME			R/W		M

HA.ACME			R/W		M

KB.ACME			R/W		M

PE.ACME			R/W		M

QU.ACME			R/W		M

Tree TESTSAA

[Root] {partition}

O=ACME

OU=KB {partition}

KBRENTAL03

KBRENTAL04

TESTSAA	[single provider of time]

CN=COMEXEC

Partitions		     KBRENTAL03	KBRENTAL04		TESTSAA

[Root]				R/W	 	         M		      	     R/W

KB.ACME			R/W		         M		      	     R/W

The intermediate step after the Merge was performed the Directory and partitions look like:

Tree TESTSAA

[Root] {partition}

O=ACME

OU=KB {partition}

KBRENTAL03

KBRENTAL04

TESTSAA1

CN=COMEXEC

CN=Admin

O=ACME_Merge

OU=CA {partition}

200 users

OU=CO {partition}

200 users

OU=HA {partition}

200 users

OU=KB {partition}

200 users

KBRENTAL03

KBRENTAL02	[single provider of time]

KBRENTAL01

OU=PE {partition}

200 users

OU=QU {partition}

200 users

CN=Admin

Objects in OU=KB.O=ACME_Merge were moved to OU=KB.ACME and the OU=KB.O=ACME_Merge and associated partitions were deleted.

The Final step after the ‘clean up’ was performed the Directory and partitions look like:

Tree TESTSAA

[Root] {partition}

O=ACME

OU=KB {partition}

200 users

KBRENTAL03

KBRENTAL02	[single provider of time]

KBRENTAL01

KBRENTAL04

TESTSAA1

CN=COMEXEC

OU=CA {partition}

200 users

OU=CO {partition}

200 users

OU=HA {partition}

200 users

OU=PE {partition}

200 users

OU=QU {partition}

200 users

CN=Admin

Partitions	     KBRENTAL01    KBRENTAL02    KBRENTAL03    KBRENTAL04    TESTSAA1

[Root]			R/W		M		R/W		M		R/W

CA.ACME		R/W		M		S		S		S

CO.ACME		R/W		M		S		S		S

HA.ACME		R/W		M		S		S		S

KB.ACME		S		S		R/W		M		R/W

PE.ACME		R/W		M		S		S		S

QU.ACME		R/W		M		S		S		S

Merging trees with an SAA Gateway in the Source tree

The SOURCE Tree TESTSAA which will be merged into the TARGET Tree KBRD1. The O=ACME in TESTSAA is renamed to O=ACME_Merge in preparation for the merge.

The result of the merge was that the SAA Gateway remained failed and was not available to users during  the merge process.

Tree KBRD1

[Root] {partition}

O=ACME

OU=CA {partition}

200 users

OU=CO {partition}

200 users

KBRENTAL02	[single provider of time]

OU=PE {partition}

200 users

KBRENTAL01

OU=QU {partition}

200 users

KBRENTAL03

Partitions		     KBRENTAL01    KBRENTAL02     KBRENTAL03

[Root]				R/W		M		R/W

CA.ACME			R/W		M		R/W

CO.ACME			R/W		M		R/W

PE.ACME			R/W		M		R/W

QU.ACME			R/W		M		R/W

Tree TESTSAA

[Root] {partition}

O=ACME

OU=KB {partition}

KBRENTAL04 	[single provider of time]

TESTSAA1

CN=COMEXEC

Partitions		KBRENTAL04		TESTSAA

[Root]			         M		      	     R/W

KB.ACME		         M		      	     R/W

As soon as the O=ACME in tree TESTSAA was renamed to O=ACME_Merge, this altered the Bindery context on server TESTSAA1 which corrupted SAA.

The intermediate step after the Merge was performed the Directory and partitions look like:

Tree TESTSAA

[Root] {partition}

O=ACME

OU=CA {partition}

200 users

OU=CO {partition}

200 users

KBRENTAL02	[single provider of time]

OU=PE {partition}

200 users

KBRENTAL01

OU=QU {partition}

200 users

KBRENTAL03

CN=Admin

O=ACME_Merge

OU=KB {partition}

KBRENTAL04

TESTSAA1

CN=COMEXEC

CN=Admin

The OU=KB.O=ACME_Merged and its associated partition could not be moved to O=ACME. Because of the corruption of the SAA software, the partition for OU=KB.O=ACME_Merged became LOCKED.

The only way to recover from this and continue the merge process was to remove the TESTSAA1 server from all partition replica rings and delete the server from the Directory. This allowed the other servers to synchronize the KB.ACME_Merge partition after which it could be moved.

The TESTSAA1 server and SAA gateway was unrecoverable. Directory Services could not be removed. The server and gateway had to be rebuilt from the ground up.

Test Reset Time Syncronization.

Set up two trees, KBRD1 and KBRD2. The Time provider in KBRD1 was set to GMT0BST and the other servers were set to the correct time, locations and offsets. The exception being that the time on KBRENTAL04 in tree KBRD2 has five hours behind ‘normal’ time.

Tree KBRD1

[Root] {partition}

O=ACME

OU=CA {partition}

200 users

KBRENTAL01[Secondary time receiver] EST5EDT

OU=HA {partition}

200 users

KBRENTAL02 [single provider of time] GMT0BST

KBRENTAL03 [Secondary time receiver] EST5EDT

Tree KBRD2

[Root] {partition}

O=ACME

OU=PE {partition}

200 users

KBRENTAL04 [single provider of time] EST5EDT

Following the DSMerge Procedures, the O=ACME in tree KBRD2 was renamed to O=ACME_PE and merged into the KBRD1 tree. This generated -659 errors (time synch) errors because the servers were so out of time. Synthetic time was being issued on KBRENTAL04 partitions. Rather than let time catch up I corrected the problem manually to expedite the merge process.

KBRENTAL02 was corrected to EST5EDT and correct local time. KBRENTAL04 was correctly set after a few minutes. All servers synchronized and the clean up process was done on the Directory.

The new tree looked like, prior to clean up.

Tree KBRD1

[Root] {partition}

O=ACME

OU=CA {partition}

200 users

KBRENTAL01[Secondary time receiver] EST5EDT

OU=HA {partition}

200 users

KBRENTAL02 [single provider of time] EST5EDT

KBRENTAL03 [Secondary time receiver] EST5EDT

O=ACME_PE

OU=PE {partition}

200 users

KBRENTAL04 [Secondary time receiver] EST5EDT

Directory Destruction and Recovery

Build a small 5 server network with multiple Orginizational Units and multiple replicas. Load 200+ users within each OU. Destroy parts of NDS and attempt to recover without loosing any Directory information.

Tree ACMERD1

[Root] {partition}

O=ACME

OU=CA {partition}

200 users

KBRENTAL01

OU=HA {partition}

200 users

KBRENTAL02

KBRENTAL03

OU=KB {partition}

200 users

KBRENTAL04

KBRD1		[single provider of time]

To increase the complexity of the network, each server will contain a R/W replica of each partition.

Partitions	RD1	     KBRENTAL01    KBRENTAL02    KBRENTAL03    KBRENTAL04

[Root]		M		R/W		R/W		R/W		R/W

CA.ACME	M		R/W		R/W		R/W		R/W

HA.ACME	M		R/W		R/W		R/W		R/W

KB.ACME	M		R/W		R/W		R/W		R/W

Hard drive capacity will be filled as much as possible to simulate limited space on the SYS volume where NDS files are stored and increasing the processing required to remove and add servers to the Directory.

Once all servers had been installed several steps were taken in an attempt to destroy the NDS.

All partitions were merged back to the [Root] partition. During the process all the servers were moved into the OU=KB container, and all users were deleted out of the OU=CA container while a block of users were added to the OU=HA container(this took 15 minutes with Uimport). The KBRENTAL04 machine had Directory Services removed and re-added. The servers never became unavailable to users to log in. Synchronization of the NDS took about 1 hour.

To continue to process, a new partition was created for each OU, a block of users were deleted from OU=HA and another block were added to OU=CA. KBRENTAL04 and KBRENTAL03 were removed from their associated replica rings, effectively isolating them from NDS. The KBRENTAL02 server was turned off. The results were that NDS could not synchronize because KBRENTAL02 was down and KBRENTAL04 and KBRENTAL03 were not sending or receiving updates from the main ‘root’ server KBRD1. A merge of the OU=KB container partion was started back to the [Root]

KBRENTAL04 was destroyed, NetWare was reloaded and an attempt was made to place the server back into the Directory. The server could not be installed because KBRENTAL02 was powered off and the partitions were busy attempting a join.

To correct the problem, an attempt was made to remove the KBRENTAL04, 03 and 02 servers from the Directory. This was not possible because the partitions were ‘BUSY’ in  a join. From KBRD1, all the KBRENTAL0x servers were removed from each partitions replica ring, effectively making KBRD1 the only known server, with multiple Master partitions. The NDS synchronized across each of the partitions. Each of the KBRENTAL0x servers were deleted from NDS with the Admin tools.

An attempt was made to reload NetWare on the four KBRENTAL0x servers. However, the NDS files from the previous installs still existed and the servers attempted to synchronize with a now very different Directory. Each of the SYS volumes on the KBRENTAL servers had to be wiped clean, NetWare re-installed and the servers could then be inserted into the ACMERD1 test tree, into the correct OU container and the Directory data could then be replicated to the newly installed servers. Returning the test network to its original layout.

Total time to build the network was two days. One day to manipulate the Directory to a point where it was generating many errors. A total of 2 hours each to rebuild the KBRENTAL servers, insert it into the tree and replicate Directory information. Users could still log into the KBRD1 server, then other servers as they came on-line.

NDS Tree Layouts for Each Tree (last updated 11/01/95)

The Trees documents here are

ACME		- Quinnesec, Courtland, Pensacola, FPIS

ACMEKB	- CorpMIS

HAROOT	- MillLocation1

ACMECA	- MillLocation2

CIC		- TechServices

These represent the larger, production trees within ACME.

Current Tree information

(as of 11/01/95)

Resources in the ACME Tree

Servers		NOS	DS	DSREPAIR	Notes

QIADMIN01	4.1	4.89	4.26a		[Root]

QIENGINE01	4.1	4.89	4.26a

QI41MACH03	4.1	4.89	4.26a

COSRV01	4.02	3.10	?.??		SAA 1.3b

COSRV02	Personal NetWare 3.1x

COSRV03	Personal NetWare 3.1x

COSRV04	Personal NetWare 3.1x

COSRV07	4.1	4.89	4.26a

PENFS01	4.1	4.89	4.26a

PENFS02	4.1	4.89	4.26a

PENFS03	4.1	4.89	4.26a

PENFS04	4.1	4.89	4.26a

JATECH01	4.1	4.89	4.26a		Jacksonville tech center

KBFPIS01	4.1	4.89	4.26a

KBFPIS04	4.1	4.89	4.26a		FPIS Development 4.1 server

CRFPMFG01	4.1	4.89	4.26a

WHFPMFG01	4.1	4.89	4.26a		New FP server. Disconnected from WAN

Partitions

[Root]			{partition}

O=ACME

OU=CLAND		{partition}

OU=FPIS		{partition}

OU=PE		{partition}

OU=QUIN		{partition}

Current Tree information

(as of 11/01/95)

Resources in the ACMEKB Tree

Servers		NOS	DS	DSREPAIR	Notes

KBFS01	4.1	4.89	4.26A			[Root]

KBMIS01	4.1	4.89	4.26A

KBSAA02	4.1	4.89	4.26A		SAA 2.0/500 user

KBARCHIVE01 4.1	4.89	4.26a		Tape backup/restore

KBDBS01 	4.1	4.89	4.26a		WATCOM DB Server

Partitions

[Root]			{partition}

O=ACME

OU=KB		{partition}

OU=WATCOM 	{partition}

Current Tree information

(as of 11/01/95)

Resources in the ACMECA Tree

Servers		NOS	DS	DSREPAIR	Notes

CAFS01	4.1	4.77b	4.23a		File and Print Services

Partitions

[Root] 			{partition}

O=ACME

OU=CA 		{partition}

Current Tree information

(as of 11/01/95)

Resources in the HAROOT Tree

Servers		NOS	DS	DSREPAIR

HAIMG01	4.1	4.89	4.26a

HAIMG02	4.1	4.89	4.26a

Partitions

[Root] 			{partition}

O=HA

OU=ACCT

OU=ENGR

OU=EOHS

OU=GENERAL

OU=HAMPRICING

OU=HAMSALE

OU=KBMIS

OU=MAINT

OU=MIS

OU=QS

OU=SERVICES

Current Tree information

(as of 11/01/95)

Resources in the CIC Applied Technology Tree

Servers		NOS	DS	DSREPAIR	Notes

WNATFS01	4.1	4.63

WNATFS02	4.1	4.77

WNATFS03	4.1	4.63

KBATFS01	4.1	4.63

STATFS01	4.1	4.63

PENATFS01	4.1	4.63

Partitions

[Root] 		{partition}

O=ACME

OU=CorpMIS	{Partition}

OU=Pensacola

OU=Stamford

OU=West_Nyack