JOB COST

                     VERSION 1.08







             A COST MANAGEMENT TOOL TO USE
             WHEN PROFITS ARE MADE ONLY IF
             YOU STAY WITHIN YOUR ESTIMATE.
  







                  Copyright (C)  1986

                   MICRO DATA ASSIST
                   2701-C, West 15th
                       Suite 149
                  Plano, Texas  75075

                  ALL RIGHTS RESERVED

                Revised: July 10, 1989




The  basis for development of 'JOB COST'  is  a  system 
originally   designed   and  used  by   a   multi-state 
construction   company  to  monitor  the  progress   of 
construction   projects,  employing   several   hundred 
employees.  The value of this software was proven  many 
times  in the early 1970's, during the 1st oil  embargo 
and  its  related affects upon  our  economy.  Although 
times  have changed, the need for effective and  prompt 
monitoring  of costs is even more critical,  especially 
for  light  construction, due to labor,  material,  and 
interest rates.

I  trust you will be more than satisfied with the  ease 
of  use  of  the various  modules  that  comprise  this 
system. Please forward any improvements you can suggest 
that  will  make this system more valuable  to  you  to 
MICRO DATA ASSIST, 2701-C, West 15th, Suite 149, Plano, 
Texas 75075.



                LIMITATION OF LIABILITY

THE  FOREGOING  WARRANTY  IS  IN  LIEU  OF  ALL   OTHER 
WARRANTIES,  EXPRESSED OR IMPLIED.  INCLUDING, BUT  NOT 
LIMITED  TO, THE IMPLIED WARRANTIES OF  MERCHANTABILITY 
AND FITNESS FOR A PARTICULAR PURPOSE.  IN NO EVENT WILL 
MICRO  DATA ASSIST BE LIABLE FOR CONSEQUENTIAL  DAMAGES 
EVEN IF ADVISED OF THE POSSIBILITY OF SUCH DAMAGES.


                        GENERAL

If  any of the provisions, or portions hereof, of  this 
agreement  are invalid under any applicable statute  or 
rule  of  law,  they are to that extent  to  be  deemed 
omitted.


                       COPYRIGHT

       Copyright (C) 1986, by MICRO DATA ASSIST 
                 All rights reserved. 


                      DISCLAIMER 

MICRO   DATA   ASSIST  makes  no   representations   or 
warranties  with  respect to the  contents  hereof  and 
specifically   disclaims  any  implied  warranties   of 
merchantability or fitness for any particular purpose.



                    MAILING ADDRESS

                   MICRO DATA ASSIST
             2701-C, WEST 15TH, SUITE 149
                    PLANO, TX 75075



                    INTRODUCTION TO
                      "JOB COST"

This  'JOB COST' system provides a simple and  straight 
forward  method of entering budgets,  capturing  costs, 
capturing    estimated   percent    completions,    and  
projecting status of complex projects. This  capability 
of  projection of status of any single item  of  budget 
prior  to  completion  along  with  the  capability  to 
summarize  all items of cost to the job level  and  its 
state of completion allows for the correction of trends 
that  will  cause a loss of dollars long  before  those 
trends  have a major impact of the final status of  any 
one job.


               Reports produced include

Edit reports for  - Expenses Actually Incurred

Summary of All Jobs - Recap  of  all  jobs currently on 
file in summary form with totals and projection.

Job  Status  Report - by Job and Cost  Center  for  All 
Jobs, or a specific job.

Job  Recap  -  Expense posting recap for  all  Jobs,  a 
specific  job,  and  with  or  without  activity   date 
framing.



                                      
HIGHLIGHTS

A.  Stand alone system.

B. Completely menu driven for ease of operation. Only a 
simple  understanding of how to post input from  source 
documents needed to run system.

C.  Provides  for interactive viewing of job  and  cost 
center status at any time.

D.  Allows for selective reporting of jobs.

E. Maintains detail transaction posting register of all 
activity by cost center within job.

F.   Provides for quick setup of new jobs, transfer  of 
completed  jobs  to history file  storage,  restore  of 
completed  jobs  to  active status  from  history,  and 
deletion  of  completed  job and  all  of  its  related 
detail.

G. Automatically updates Job status of funds  available 
upon posting of expenses to cost centers.

H. Maintains separation of expense by labor,  material, 
and other for each job cost center and summarizes these 
by cost center.

I.  Maintains separation of original job estimates  and 
change  orders with projection of profit(loss) at  each 
level.

J.   The number of jobs, cost centers per  job,  change 
orders  per  job  is limited more by  disk  space  than 
system limitations (99 change orders per job).



SYSTEM REQUIREMENTS


OPERATING SYSTEM - MS-DOS 2.1 (or greater).


MEMORY - 512k minimum. 


MONITORY - Color or monochrome.

  
DISK - although only one flex disk drive is required it 
is  recommended that two flex disks or a hard  disk  be 
used.


PRINTER   -  any  printer  capable  of   printing   130 
characters in either normal or compress print mode.


TERMINAL  -  terminal  with an  80-column  display  and 
direct cursor addressing capability.



INSTALLING THE APPLICATION PROGRAM

FLOPPY DISK SYSTEM

1.  Format two new disks (one for the program  and  one 
for the working data files), placing a copy of your DOS 
operating system on the disk to contain the "JOB  COST" 
program "JCMENU.EXE" and distribution files.

2. Create a "CONFIG.SYS" file containing the  following 
values:

                      FILES=20
                      BUFFERS=10

and  place it on the disk containing the copy  of  your 
DOS operating system.

3.   Copy  all  the  files  from  the  program   master 
distribution disk onto the disk containing the copy  of 
your DOS operating system.

4. Remove the disk that now contains a copy of your DOS 
operating system, the new "CONFIG.SYS" file, and a copy 
of all the "JOB COST" distribution files, and label  it 
JOB COST - PROGRAM MASTER DISK - 'A'.    

5. Label the other disk that you formatted as JOB  COST 
- FILES DISK - B.

6. Upon completion place the "JOB COST" program  master 
distribution disk in a safe place.

HARD DISK SYSTEMS
 
1. Check to insure that your "CONFIG.SYS" file contains 
the following minimum values:

                     FILES=20
                     BUFFERS=12
 
If the CONFIG.SYS file does not exist or contain  these 
minimum values create/modify it so that it does.

2.  Create  a  new sub-directory  labeled  "JCMENU"  by 
entering the following:
 
                  MD\JCMENU <return>

3.  Make this new directory the current  directory  you 
are operating from by entering the following:
 
                  CD\JCMENU <return>


4.  Insert the "JOB COST" program  master  distribution 
disk  into  floppy drive "A" and copy it into  the  new 
directory by entering:
 
                COPY A:*.* C: <return>
 
5.  Upon  completion   remove the  "JOB  COST"  program 
master distribution disk and place it in a safe place.



KEYBOARD ENTRY


Single  Key Input: When the system is waiting  for  the 
user to respond. This may be a "Y" or "N" (denoting Yes 
or No) or some other character valid only at that point 
of entry. Input is accepted with <CR>.

Line Input: This is the "normal" input mode. Lines  are 
limited   to   a  certain  length  indicated   by   the 
highlighted area. The operator is required to terminate 
all data entry with a carriage return <CR>.

Dollar Values:  The entering of dollar values must  not 
be  accompanied  by  dollar signs ($)  or  commas.  The 
system requires that amounts be entered in decimal form 
with  negative amounts preceded with "-". However,  the 
use  of  a  decimal is  not  always  required.  Numbers 
entered  without  a  decimal are assumed  to  be  whole 
dollar amounts. For example:

   you enter: 752     computer assumes: $752.00
             1752.36                  $1,752.36
             -752.3                    $-752.30

Dates:   The system accepts the date only in  the  form 
MM/DD/YY (MM indicates the two digits for month; DD the 
day  of  the month; and YY the last two digits  of  the 
year). For example:

             November 4, 1944  = 11/04/44

All  dates  must  be valid as system  will  reject  any 
invalid  date  (leap year will allow Feb. 29  to  be  a 
valid day entry). 

Default  Responses:   In  those  areas  where   default 
responses  are  allowed  (mostly  in  response  to  Y/N 
requests)  the  response  most  likely  not  to  affect 
processing  is  assumed.  Lower  case  characters   are 
converted to upper case by the system where required.



FUNCTION CODES


All of the displays will ask for you to enter either  a 
function  code  of "I,A,C,D,+,-" or a  numeric  option. 
Only  the  range  displayed will be  treated  as  valid 
entries  with the exception that a 'blank' or <CR>  can 
be entered at certain points to terminate an option  or 
function request cycle and return you to prior level of 
processing.

<ESC>  =  Pressing  the  <ESC> key  at  any  time  will 
terminate  the  current  action, or  menu.  Any  change 
entered will be ignored and the record being  processed 
will retain its original status.

I  = request entry  of ID for selecting next record  to 
display.  A  blank screen will be  returned  with  only 
headings   for  all  data  fields.  Operator  will   be 
requested to enter record ID of record to display (this 
may be one, two, or three fields in sequence).

A  = add new records. A blank screen will  be  returned 
with  only  headings for all data fields. An  entry  of 
<CR> for 1st field will terminate the add function  and 
return the operator to the action code request. If  you 
enter an invalid record key field you must first accept 
the record as good to the system, then delete it by use 
of the "D" function code.

C  =  correct  (or change) data  contained  in  current 
record being displayed. The message "OK Y/N.." is  next 
displayed and a response of "Y" or "N" must be entered. 
An  entry of "Y" will terminate the "C" function  code, 
update  the  modified record with  current  maintenance 
date, and then return operator to your maintenance sub-
menu.

D = delete current record displayed. Upon completion of 
this  request  the  message "RECORD  DELETED"  will  be 
displayed   and  the  operator  is  returned  to   your 
maintenance sub-menu.

+ or -  = will allow the operator to sequentially  step 
through   the  file  starting  with  the  last   record 
displayed.



SYSTEM INITIALIZATION


System  Initialization is automatically  initiated  for 
you  upon your initial loading of the JOB COST  program 
"JCMENU"  providing  the file  "JCMVBLS.MEM"  does  not 
exist. This will create your working data files,  allow 
you  to personalize your copy of JOB COST,  and  define 
the  printer  control codes necessary to talk  to  your 
printer correctly.
  
Load the "JOB COST" program by entering:

                    JCMENU <return> 
 
Upon your initial entry into the system  initialization 
cycle you will be taken through the three steps  needed 
to  initialize your system; 1) define the disk to  hold 
your working data files; 2) setup your business name as 
you wish to see it on all reports and screen  headings; 
and 3) identify the printer codes necessary to initiate 
compress print and then to return back to normal  print 
(if  this  option is to be used). Upon  completion  you 
will be returned to your DOS operating system. (NOTE  - 
if  you must reinitialize your system delete  the  file 
JCMVBLS.MEM that resides in the same disk directory  as 
the  JOB COST program JCMENU.EXE. The presents of  this 
file  indicates  that system  initialization  has  been 
performed.)

                 INITIALIZE NEW SYSTEM

Your  first request will be for the letter of the  disk 
drive that will contain your data files.

          "ENTER DISK DRIVE (A,B,C,D,E,F)... "

Enter the letter that designates your desired data file 
disk drive.

If  working  data  files  already  exist  you  will  be 
informed  of this and given the option to either  leave 
them  as they currently are or delete and replace  them 
with a blank new file.

As  each  file is created the  following  display  will 
inform  you  of that fact by identifying the  disk  and 
file by name.

           "INITIALIZING FILE - x:JCMASTER"
           "INITIALIZING FILE - x:JCCENTER"                     
           "INITIALIZING FILE - x:JCEXPHIS"
           "INITIALIZING FILE - x:JCPCTEDT"



PERSONALIZING YOUR SYSTEM

This request allows you to personalize your copy of JOB 
COST. Enter your company name and address as you  would 
normally want it to be shown. Your registration  number 
will  be  generated from your company name -  YOU  WILL 
HAVE  TO  RE-REGISTER  YOUR SYSTEM IF  YOU  MUST  LATER 
CHANGE  YOUR  COMPANY  NAME  AFTER  YOU  RECEIVE   YOUR 
REGISTRATION  NUMBER.   (Note  - You  can  change  this 
information at any time through the use of the JOB COST
UTILITIES functions.) 


ENTER PRINTER 'PRINT CODES'

This  set  of requests will be for your  printer  codes 
necessary  to  switch  from normal  print  to  compress 
print. (If your printer will print 130 characters at  a 
normal  spacing  of 10 characters per inch you  do  not 
need  to  enter any codes unless you so desire  to.  If 
your  printer must use the compress print  feature,  or 
you  wish to print all reports on the same size  paper, 
you  must respond to these code requests.)  These  code 
values  must  be entered one at a time.  Each  code  is 
entered  in its decimal value. Termination of input  of 
each  set of codes is signified by the entry of a  null 
code.  Upon  completion of the last code  you  will  be 
requested  to  turn on your printer and a test  of  the 
print  codes you entered will be made. If this test  is 
not correct you will have the option to re-enter  these 
codes until you are satisfied with the test.

Sample  of  input common for most printers.  (See  your 
printer user manual for your particular printer.)

        "ENTER 'COMPRESS PRINT' FUNCTION CODES"

         "FUNCTION CODE NO. 1     15 <return>"
         "FUNCTION CODE NO. 2        <return>"

         "ENTER 'NORMAL PRINT' FUNCTION CODES"

         "FUNCTION CODE NO. 1    18 <return>"
         "FUNCTION CODE NO. 2       <return>"

Upon  termination of the "NORMAL PRINT"  function  code 
input you will be requested to turn on your printer for 
a  test print. If the test is not correct respond  with 
"N" to the message requesting confirmation of the print 
test.

         "******** TURN PRINTER ON **********"
       "PRINTER OUTPUT TEST CORRECT (Y/N).. : :"



MASTER MENU


Following  the  entry of the current date you  will  be 
presented  with the "JOB COST" system's main menu.  All 
system  functions are requested through this menu,  and 
upon their completion return you back to this menu.

In  order to select the desired menu option just  press 
the  first letter of the sub-menu you wish followed  by 
the first letter of the function desired. You can  also 
press  the up arrow, or down arrow key on your  numeric 
key  pad  to  move the light bar to  the  desired  menu 
option, then press the <RETURN> or <ENTER> key.



MAINTENANCE FUNCTIONS


JOB  MASTER MAINTENANCE provides you with  three  major 
features:

1)  Allows  you to add, change, and delete  job  master 
records  to your data base. Job masters must  be  added 
first  before any cost center records can be  setup  or 
any  input  of expense data for that job.  Job  masters 
cannot be deleted if any cost center records exist  for 
that  job.  (Note -Changes can only be  made  to  those 
fields  in the job master that are not updated  by  any 
posting of expenses.)

2) A quick and concise recap of any job at any time  by 
just entering the ID for that job.

3)  Allows  you  to  play  "WHAT  IF"  with   projected 
profit(loss) by changing the percent completed values.

 
DISPLAYING A SPECIFIC JOB MASTER RECORD

Select sub-menu options "I" or "C" in order to locate a 
specific  job master, or an "+" or "-" to skip  to  the 
next/previous  job master on file. If you do  not  know 
the  ID of the Job Master you are looking for  you  can 
press  the 'F2' key for a display of all the  jobs  you 
have  on  file  and then select  the  desired  job  for 
display.


ADDING NEW JOB MASTER RECORDS

1. Select sub-menu option 'A'.

2.  Enter  the code name for this job (maximum  of  six 
characters). This will be the reference you will use to 
identify  this  job  to the system in  all  the  system 
functions.  (You  will  not  be  allowed  to  enter   a 
duplicate job ID.)

3. Enter a short description that better describes  the 
job  to you or anyone reading your reports (maximum  of 
40 characters).

4.  Enter  date started in the  format  of  "MM/DD/YY". 
(This  date is provided only as a memo entry  to  allow 
you to keep track of the date the job was started.)

5.  Enter date completed in the format  of  "MM/DD/YY".  
(This  date is provided only as a memo entry  to  allow 


you  to  keep track of the date the job is  due  to  be 
completed, or was actually completed.)

6.  Enter the dollar amount of funds advanced for  this 
job.  (Note - do not enter any dollar signs or  commas, 
negative  numbers  must be preceded with  a  '-'.)  All 
expenses  posted  against  this  job  will  be  applied 
against  this  dollar amount to provide  you  with  the 
amount  of funds remaining (displayed to the  right  of 
funds advanced value). As you receive more funds update 
this value to reflect the total funds advanced.

7.   Enter  the  percent  completed  of  original   job 
estimate.  (This value is not needed at job setup  time 
and  can be ignored.) Value range is between  0.00  and 
100.00  percent.  As you post expenses to  the  various 
cost  centers  for this job, this  percent  value  will 
re-compute  the  total projected profit(loss)  you  can 
expect in relation to the budget originally established 
for the original job estimate.

8. Enter the percent completion of all change orders on 
file  for  this job. (This value is not needed  at  job 
setup time and can be ignored.) Value range is  between 
0.00  and 100.00 percent.  As you post expenses to  the 
various  cost  centers  for  each  change  order,  this 
percent  value  will  re-compute  the  total  projected 
profit(loss)  you can expect in relation to  the  total 
value of change orders you have budgeted.


CHANGE VALUES IN A JOB MASTER RECORD

1. Select sub-menu option 'C'.

2. Advance to the field you wish to change by  pressing 
the return key.

3. Enter the corrected information.


DELETING A JOB MASTER RECORD

1. Select sub-menu option 'D'.

2.  Confirm your deletion request by entering a 'Y'  to 
the (Y/N) prompt. (Note - no job master can be  deleted 
if it has any cost center master records on file.)


RETURN TO MASTER MENU

1. Just  press the <ESC> key.



MAINTENANCE FUNCTIONS


COST  CONTROL CENTER MAINTENANCE function provides  you 
with four main features:

1)  Allows you to add, change, and delete  cost  center 
masters  for any job on file. New cost  center  records 
can only be setup if a job master for that job  exists. 
Cost center records cannot be deleted unless there  are 
no  expense  records for that cost center.  Only  those 
fields that are not updated by posting of expenses  can 
be changed.

2) Allows you to inquire into the status of  individual 
job cost control centers.

3)  Allows you to enter budget amounts and the  percent 
completions  at  either  the detail  level  for  labor, 
material, or other, or at the total level.

4)  Allows  you  to  view  all  posted  expense's   for 
individual cost centers.
 
After  selecting this sub-menu function you  are  first 
requested to select the job you wish to work with  from 
a  listing of all the jobs currently on file.  Pressing 
the  <ESC> key will terminate this request  and  return 
you to the Master Menu.


DISPLAYING A SPECIFIC JOB COST CONTROL CENTER MASTER

1.  Select sub-menu options "I" or "C" and  then  enter 
the specific cost center ID, or press the 'F2 key for a 
display  of  all  the  cost centers  on  file  for  the 
selected job.


DISPLAYING  IN SEQUENCE THE COST CONTROL CENTER  MASTER 
RECORDS ON FILE

1.  After you have located a given cost center for  the 
job you can sequentially view all other cost centers by 
using the +/- sub-menu functions.


ADDING NEW COST CONTROL CENTER MASTER RECORDS

1. Select sub-menu option "A".

2  Enter  the  cost control center  ID  (maximum  of  5 
digits)  followed by the change order ID (only if  this 


is a change order, maximum of 2 digits).

3. Enter a brief description of the cost control center 
that the ID entered in step 2 represents.

4.  Enter the budget amounts for Labor,  Material,  and 
Other.  (If  you do not wish to budget to  this  detail 
level just enter the total budget amount.)

5.  Enter  percent  completion and  budget  values  for 
labor,  material,  or other, or for  total  (if  budget 
values  are entered for labor, material, or  other  the 
total budget amount will be calculated for you). 

All  other expense values can only be  entered  through 
the posting cycles for expenses.


CHANGE VALUES IN AN EXISTING COST CONTROL CENTER RECORD

1. Select sub-menu option "C".

2. Advance to the field you wish to change by  pressing 
the return key, change that field, then advance out  by 
repeat pressing of the return key. 

 
DELETING A COST CONTROL CENTER MASTER RECORD

1. Select sub-menu option "D".

2. Enter the ID of the cost center you wish to delete.

3. Confirm the delete request by responding with a  'Y' 
to the (Y/N) delete prompt.

4.  The  message  "***  RECORD  DELETED  ***"  will  be 
displayed  if you entered a 'Y'. The message  "***  NOT 
DELETED ***" will be displayed if you entered a 'N'  or 
pressed the <ESC> key.


VIEW EXPENSE RECORDS

1. Select cost center to view.

2.  Select the (V)iew sub-menu option. The screen  will 
then  be  cleared and replaced with a  listing  of  all 
posted expenses in date order for this cost center.

3.  Press any key to continue display if more  expenses 
exist than can be listed on one screen, or to return to 
maintenance   sub-menu  upon  completion   of   expense 
listing.



RETURN TO MASTER MENU

1. Just press the <ESC> key.



EDITS


EDIT  CURRENT  EXPENSES  function allows  you  to  add, 
change,  and  delete un-posted  expenses  against  cost 
center records for any active job. 

A. No expense record can be entered unless a job master     
exists for that job. 
B.  No  expense  record can be entered  unless  a  cost 
center     master exists for that job and cost center. 
C.   Expenses can be entered only for labor,  material, 
and     other categories. 

A line number is assigned to each expense record as  it 
is  entered  and if the record is in  error  this  line 
number  is  used  to retrieve the  record  for  changes 
and/or   deletion.  Upon  completion  of  entering   of 
expenses the operator is asked if a printed edit report 
is  needed.  The  operator can either  print  the  edit 
report at this time or later, by either calling back up 
the edit function, or prior to posting when operator is 
again asked if printed edit report is needed. All  edit 
reports  require  a  printer capable  of  printing  130 
characters (in either compressed or normal print mode).


SELECT SPECIFIC EXPENSE ITEM

1. Select sub-menu option 'I', 'C' or 'D'.

2.  Enter the line item no. of the expense  record  you 
wish to display (this number is assigned to each record 
as they were entered and is listed on the far left hand 
side of the edit report next to the job ID).


ADDING NEW EXPENSE RECORDS TO THE EDIT FILE

1. Select sub-menu option "A".

2. Enter the ID of the job this expense record is  for. 
If the job master is not on file the message:

            "** JOB MASTER NOT ON FILE **"

will be displayed next to the input job ID and you will 
be re-requested for a correct job ID. If the job master 
is  on  file then the description of the  job  will  be 
displayed  next to the input job ID. (Press the F2  key 
in  order  to display all jobs currently on  file  from 
which you can select the desired job.)



3.  Enter  the  cost control center ID  (maximum  of  5 
digits) and its related change order no. (maximum of  2 
digits).  If the cost center master is not on file  the 
message:

         "** JOB CENTER MASTER NOT ON FILE **"

will be displayed next to the input cost control center 
ID and you will be requested for a correct cost  center 
id.  If no cost center ID is entered you will be  taken 
back  to the request for the job ID. (Press the F2  key 
in  order to display all cost centers on file  for  the 
selected job from which you can select the desired cost 
center.)

Once  you  have  entered a valid  cost  center  ID  its 
description will be displayed next to the input ID.

4.  Enter  the  type code for the  expense  item  being 
entered.  This code can only be an "L" for  labor,  "M" 
for  material, or "O" for other. This request  will  be 
repeated until a valid entry is made.

5. Enter the transaction date in the format "MM/DD/YY". 
This must be a valid date, if not you will be  required 
to re-enter until valid.

6.  Enter  the source document reference  ID  (optional 
input - use for invoice numbers and the like).

7. Enter the transaction description that  specifically 
describes this expense item (optional entry but  needed 
if you wish to provide a detail expense recap at end of 
job).

8. Enter the quantity of the item of expense  (optional 
entry  but allows you to keep track of hours and  items 
of purchase).

9.  Enter  the expense item unit of  measure  (optional 
entry but provides more meaning to the quantity value).

10. Enter the expense item cost (optional entry, do not 
enter dollar signs ($), or commas (,), negative numbers 
must be proceeded with a minus "-" sign). Once an  item 
of  expense  has  been posted the only way  it  can  be 
adjusted is by use of negative entries.

To  terminate  the  "ADD"  function  enter  a  <CR>  in 
response  to  the request for the job ID or  press  the 
<ESC> key.



CHANGE VALUES IN EXPENSE EDIT RECORDS
  
1. Select sub-menu option 'C'. 

2. Enter the system assigned line reference number  for 
the  desired expense edit item. This number is  printed 
on the extreme left of the expense edit report.

3. Advance to the field you wish to change by  repeated 
pressing  of the return key, change the desired  field, 
then  exit  out of the displayed  record  by  continued 
pressing of the return key.


DELETING EXPENSE EDIT RECORD

1. Select sub-menu option 'D.

2.  Enter  the  system assigned  line  number  for  the 
expense edit item you wish to delete.

3.  Enter  'Y' in response to  the  (Y/N)  conformation 
prompt if you wish to delete the displayed record.  The 
message "*** RECORD DELETED ***" will be displayed.  If 
you  entered  a 'N' then the message "***  NOT  DELETED 
***" will be displayed.


RETURN TO MASTER MENU

1. Just press the <ESC> key.


   "PRINT EXPENSE EDIT REPORT AT THIS TIME (Y/N).."

To print the edit report respond with a "Y", to  return 
to  the  MASTER MENU without printing the  edit  report 
respond with a "N".



POST EDITS


POST  CURRENT  EXPENSES function  performs  the  actual 
posting of the edit file of current expenses. Prior  to 
the  beginning  of the posting cycle  the  operator  is 
again provided the opportunity to print the edit report 
of  expenses  if  it  has  not  already  been  printed. 
Following  the print option the operator is  given  one 
last chance to either continue or return to main  menu. 
If  the  operator chooses to continue  the  posting  of 
expenses  commences. Sense there is no way  to  prevent 
maintenance  from being performed between the  time  of 
editing  and actual posting of edited transactions  the 
posting program will add 'DUMMY' COST CENTER records if 
a  cost  center record no longer exists for  an  edited 
transaction. During the actual posting of  transactions 
each  transaction  is displayed upon the  screen.  Upon 
completion  of  the  posting cycle  the  edit  file  is 
deleted and recreated with no transactions. Also during 
the posting of expenses the JOB MASTER record of  funds 
spent  accumulator  for the respective  transaction  is 
updated  with  the  amount of the  expense  item.  Upon 
completion  of  posting  for  the  job  the   projected 
profit/loss is recalculated. Each cost center record is 
recalculated for projected  profit/loss and variance as 
each transaction is posted.

Upon entering this function the following message  will 
be presented:

  "HAVE CURRENT EXPENSE EDITS BEEN PRINTED..(Y/N).. "

If you have not printed your expense edit report now is 
the last chance to do so.

An answer of "N" will initiate the print cycle by first 
clearing the screen and displaying the message:

   "PRINT EXPENSE EDIT REPORT AT THIS TIME (Y/N).. "

A  response  of "N" will cancel the print  request  and 
return you to the next step in the posting option.

If  you  entered a 'Y' you will start printing  of  the 
expense  edit report. Upon completion of  the  printing 
you  will be returned to the next step in  the  posting 
option.

An  answer  of "Y" will immediately take you  into  the 
next step in the posting cycle.

It  is  recommended that you back up  your  data  files 


prior  to  actual  posting to provide  you  with  error 
recovery  capabilities.  A power failure or  any  other 
type of interruption can cause damage to your files  if 
it  happens during posting. To stop the  posting  cycle 
and  perform your file backup enter a response of  "N". 
To continue the posting cycle enter a response of "Y".

If you responded with a "Y" the message:

       "INDEXING EXPENSE EDIT FILE FOR POSTING"

will  be displayed. This routine will re-sequence  your 
edit  file  into  the same order as  your  cost  center 
master  file to make posting more efficient.  The  time 
this  routine  takes is dependent upon  the  number  of 
transactions in your edit file but should not last more 
than a couple of minutes for even the largest file.

Upon  completion of your edit file re-indexing  posting 
will start. You will be provided with a posting  screen 
on  which is displayed each edit transaction as  it  is 
posted.  This  display  is mainly provided  to  you  to 
inform you that the posting is being performed and that 
you should not interrupt the processing.

If a cost center master record has been deleted between 
the  time  of  editing and posting  of  transactions  a 
"DUMMY"  cost center master will be created to  receive 
the posting. This "DUMMY" cost center master should  be 
updated  with  a  description by use  or  "COST  CENTER 
MAINTENANCE"  function  in order to make  your  reports 
more readable.

Upon  completion  of the posting of  transactions  your 
screen  will be cleared and you will be  displayed  the 
following message:

         "APPENDING EDIT FILE TO HISTORY FILE"

At  this time the posting program is 1)  updating  your 
detail  history  file with  transactions  just  posted, 
followed  by 2) a deleting of all transactions  in  the 
edit   file  in  preparation  for  the  next   set   of 
transactions.

Upon  completion  of the posting routine  you  will  be 
returned to the "MAIN MENU".



REPORTS


SUMMARY OF ALL JOBS is a summary recap of the status of 
all jobs you currently have on file. Each job is listed 
in  JOB ID. order with a total accounting of all  funds 
and  cost projections. The bottom line of  this  report 
provides you with an accounting summary of overall  job 
status and total percent completion.

To select this report just select the (S)ummary of  All 
Jobs  reports sub-menu option. No other parameters  are 
required to be entered.




REPORTS


RECAP  OF  EXPENSES  is  a  detail  recap  of  expenses 
transactions that were posted against each cost  center 
record.  These transactions are printed in  date,  type 
order  by  cost  center within  job.  The  operator  is 
provided  the  following options: a)  print  report  or 
return  to  main  menu; b) print all  jobs  or  only  a 
specific  job; and c) print all transaction records  or 
only  those sense an operator input cutoff  date.  This 
report  can  be  run any time and is  not  affected  by 
un-posted  transactions.  (This  report  requires   130 
character  printer  capacity, or the  use  of  compress 
print on a standard 80 character printer.)

Upon entering this function the screen will be  cleared 
and the following message will be displayed:

DO YOU WISH TO PRINT 'RECAP OF EXPENSES' REPORT (Y/N):

A  response  of "N" will terminate  this  function  and 
return you to the "MAIN MENU".

A  response of "Y" will present you with the  following 
message:

  DO YOU WISH TO PRINT 'ALL' OR 'SPECIFIC' JOB..(A/S):

A  response of "A" will indicate that all jobs on  file 
are  to be considered for printing. A response  of  "S" 
will indicate that only a specific job is to be printed 
and will cause the following message to be displayed:

                   "ENTER JOB ID. "

At  this time enter the ID of the job you wish to  have 
the recap report cover. If an invalid job ID is entered 
or there are no detail transactions in the history file 
the message:

          "** NO EXPENSE RECORDS FOR JOB **"

will  be  displayed  and you will be  returned  to  the 
request for printing of the "EXPENSE RECAP REPORT".
 
If  no  job ID is entered you will be returned  to  the 
request for printing of the "EXPENSE RECAP REPORT".

The  next request will be for a date that will be  used 
as a base date for selection of all detail transactions 
to  be printed. Only those transactions not older  than 
the date entered will be printed.


   IGNORE ALL EXPENSES PRIOR TO DATE..(MM/DD/YY)..:
   IGNORE ALL EXPENSES AFTER DATE.....(MM/DD/YY)..:

With  this date range you can list only those  expenses 
that you wish to view to an accounting time frame.  The 
date must be a valid dates with the 'AFTER DATE'  equal 
to or greater than the 'PRIOR TO DATE'.

Upon acceptance of the date the following message  will 
be displayed:

              "PRINTER MUST BE TURNED ON"

At  this time be sure the printer is turned on so  that 
printing  can commence. Upon completion of printing  of 
the "RECAP OF EXPENSES" report you will be returned  to 
the "MAIN MENU".



REPORTS


JOB  PROFIT (LOSS) STATUS report is a recap of the  JOB 
MASTER  and  COST  CENTER record  status  as  per  last 
posting  of  transactions.  This  report  can  be   run 
selectively by job or for all jobs on file. This is the 
principal  report  of  the system and  is  designed  to 
provide  quick  insight into the status of  a  job  and 
individual   cost   centers.  Job   and   cost   center 
profit/loss projections are all calculated and shown at 
the value that will be reached if no corrective  action 
is taken and 100% completion is obtained. For long jobs 
this  will allow the supervisor to monitor the  effects 
of corrective action as it is taken. When coupled  with 
the  corresponding expense detail recap report  reasons 
for variance from budgeted values can be readily seen.

(NOTE - It is recommended that upon completion of a job 
that  each of these reports be printed for that job  in 
their entirety. This will provide an excellent  printed 
recap of a job that all persons can read and  recognize 
where  profits were made or lost, and  therefore  where 
improvements can be made in the next estimate.)

Upon entering this function the following  message will 
be presented:

 "DO YOU WISH TO PRINT 'JOB STATUS' REPORT..(Y/N).. "

A  response  of "N" will terminate  this  function  and 
return you to the "MAIN MENU".

A  response of "Y" will present you with the  following 
message:

"DO YOU WISH TO PRINT 'ALL' OR 'SPECIFIC'  JOB..(A/S).."

A  response of "A" will indicate that all jobs on  file 
are to be printed. A response of "S" will indicate that 
only a specific job is to be printed and will cause the 
following message to be displayed:

                   "ENTER JOB ID. "

At  this time enter the ID of the job you wish to  have 
the  status  report  cover. If an  invalid  job  ID  is 
entered you will be presented the following message and 
required to re-enter the job ID.

            "** JOB MASTER NOT ON FILE **"

If  no  job ID is entered you will be required  to  re-


enter a job ID. In no way will you be able to  continue 
until a valid job ID is entered.

Next you are provided with two opportunities to  reduce 
the  size of the reports you are requesting. The  first 
option  will allow you to print or not print  all  cost 
centers  with  a net zero expense balance.  The  second 
option  will allow you to print or not print  all  cost 
centers  classified  as  100%  completed  (expense  and 
budget  values  are still accumulated  for  these  cost 
centers for job and change order totals). A response of 
"Y" will print the cost centers, a response of "N" will 
not print the cost centers. 

"PRINT COST CENTERS WITH ZERO EXPENSE BALANCES  (Y/N)."
            "PRINT 100% COMPLETED COST CENTERS  (Y/N)."

Upon   completion  of  responding  to  the   proceeding 
requests the following message will be displayed:

              "PRINTER MUST BE TURNED ON"

At  this time be sure the printer is turned on so  that 
printing  can commence. Upon completion of printing  of 
the  "JOB  PROFIT  (LOSS) STATUS" report  you  will  be 
returned to the "MAIN MENU".



SYSTEM FILE UTILITIES


These  utilities are provided to facilitate many  needs 
unique  to  the JOB COST system. All but one  of  these 
utilities  is  designed  to  assist  the  operator   in 
creating,  deleting,  and restoring a job  from/to  the 
system. If used properly these functions will save many 
hours of time and allow for almost an unlimited  number 
of  jobs  to  be  run  on  the  system.  For  a  better 
understanding  of  their  functions  read  the  section 
specifically  detailing  the use of  each  system  file 
utility.

(Note  - as with all programs that update a data  base, 
it  is  recommended that your files all  be  backed  up 
before  using  any of these functions.  Also  that  you 
insure that there is adequate disk space to perform the 
desired  function.  Any  machine  failure  during   the 
execution  of any of these functions can  destroy  your 
files and without a backup cost you many hours of  time 
in rebuilding them, if that is possible.)



UTILITIES


BRIEF DESCRIPTION OF EACH UTILITY


CREATE  NEW  JOB  & EXPENSE FILE FROM  EXISTING  JOB  & 
EXPENSE SET

For  those  of  you that perform the  same  or  similar 
functions  for  each job  (installing  swimming  pools, 
building track housing, etc.), this function will  save 
you  time in setting up new jobs. You enter the  ID  of 
the job already on file that resembles the new job  and 
this  function  will  create new job  master  and  cost 
center  masters. To finish the job of new job setup  is 
to  enter  the job  description,  funds  advanced,  and 
budget amounts.


CREATE BACKUP OF SPECIFIC JOB (FOR OFF-LINE STORAGE)

This  utility will help those of you that may  need  to 
reopen  a job some time after it has been  recorded  as 
completed to enter new costs against it, or if you need 
to  keep  a  complete record of the  job  after  it  is 
completed  in case you may need to do another one  like 
it. Once you have made a backup of a job you can  later 
delete  it and free up needed disk space for new  jobs. 
Be sure that you have sufficient disk space on the disk 
you  are  making the backup on  before  executing  this 
utility.


DELETE ALL EXPENSE AND DETAIL FOR A SPECIFIC JOB

This utility will tag all records for a specific job as 
deleted. Once tagged they will no longer be  recognized 
by the system. These records will still be on file  and 
in  order  to remove them to make the disk  space  they 
occupy available to new jobs you must run the "COMPRESS 
ALL FILES" utility.


RESTORE SPECIFIC JOB FORM OFF-LINE STORAGE

This  utility allows you to restore a job  from  backup 
back into active status. All records (job master,  cost 
center masters, and detail history) are restored.  Once 
restored  all  system functions  will  recognize  these 
records.




COMPRESS ALL FILES 

This utility performs several functions. 1) it  removes 
physically  all  records  tagged  as  deleted,  2)   it 
compresses the files to make the disk space occupied by 
the  deleted records available to new records,  and  3) 
it re-indexes your files. If you feel you have an index 
problem  with  your files use this utility  to  rebuild 
your indexes.



UTILITIES


CREATE  NEW  JOB  & EXPENSE FILE FROM  EXISTING  JOB  & 
EXPENSE SET

You  will next be requested to enter the reference  for 
the  disk drive to be used to temporary hold  the  work 
files needed to hold the copy of job you are using as a 
template  for  the new job. These work  files  will  be 
deleted upon completion of the creation of the new job.

   "DISK WORK FILE WILL BE BUILT ON (A,B,C,D,E,F).."
 
Enter a response of A,B,C,D,E, or F to continue. 

You  will next be asked to enter the ID of the job  you 
wish to use as a template for the new job.

             "ENTER NAME OF SOURCE JOB.. "

If  you do not enter a job ID you will be  returned  to 
the  "SYSTEM  FILE  UTILITIES" menu. If  you  enter  an 
invalid job ID you will be presented with the following 
message and re-requested for a valid job ID.

             "*** JOB ID NOT ON FILE ***"

You  will next be asked to enter the ID of the new  job 
you wish to create.

                "ENTER ID OF NEW JOB.."

If  you do not enter a job ID you will be  returned  to 
the "SYSTEM FILE UTILITIES" menu. If you enter a job ID 
that is already on file you will be presented with  the 
following message and re-requested for a new job ID.

          "*** JOB ID IS ALREADY ON FILE ***"

Upon entry of a new job ID you will be asked to mount a 
disk  in  the designated work drive and  then  given  a 
final option to either continue or cancel.

               "MOUNT DISK IN DRIVE.. X"
            "CREATE NEW JOB FILE (Y/N).. "

If  you  do not respond with a "Y" no new job  will  be 
created  and you will be returned to the  "SYSTEM  FILE 
UTILITIES"  menu.  If you respond with a "Y"  then  the 
system  will  commence building of the  new  job.  Upon 
completion  you  are  returned  to  the  "SYSTEM   FILE 
UTILITIES" menu.



UTILITIES


CREATE BACKUP OF SPECIFIC JOB (FOR OFF-LINE STORAGE)

Upon  entering  this utility the screen will  first  be 
cleared and the  following message will be displayed:

"CREATE BACKUP OF SPECIFIC JOB (FOR OFF-LINE STORAGE)"

                  "CONTINUE (Y/N).."

If  any response other than a "Y" is given you will  be 
returned to the "SYSTEM FILE UTILITIES" menu. 

Next  you will be requested to identify the disk  drive 
to create your backup files on.

  "JOB BACKUP FILE WILL BE BUILT ON (A,B,C,D,E,F).. "

After  acceptance of the ID of the disk drive to  build 
your backup files on you will be requested to enter the 
ID of the job you wish to backup.

            ENTER NAME OF JOB TO BACKUP.. "

If  you do not enter a job ID you will be  returned  to 
the  "SYSTEM  FILE  UTILITIES" menu. If  you  enter  an 
invalid job ID you will be presented with the following 
display and requested to re-enter the ID of the job  to 
backup.

             "*** JOB ID NOT ON FILE ***"

Upon  entry of a valid job ID you will be requested  to 
mount the disk to receive the backup files and given  a 
chance to terminate this request.

               "MOUNT DISK IN DRIVE.. x"
             "CREATE BACKUP COPY (Y/N).. "

A response of anything other than a "Y" will  terminate 
this  function  and  return you  to  the  "SYSTEM  FILE 
UTILITIES"  menu. A response of "Y" will  initiate  the 
backup  function.  If  a backup copy  of  the  job  you 
requested  already  exists on the designated  disk  you 
will be displayed the following message and again asked 
if you wish to continue.

            "FILE ALREADY EXISTS ON DISK X"

If  you do not wish to continue respond  with  anything 
other  than  a  "Y" and you will  be  returned  to  the 


"SYSTEM FILE UTILITIES" menu. Otherwise respond with  a 
"Y"  to  write over the existing files  on  the  backup 
disk.

Upon  completion of the creation of your  backup  files 
you  will  be returned to the "SYSTEM  FILE  UTILITIES" 
menu.



UTILITIES


DELETE ALL EXPENSE AND DETAIL FOR A SPECIFIC JOB

Upon  entering this utility the screen will be  cleared 
and the following message displayed:

  "DELETE ALL EXPENSE AND DETAIL FOR A SPECIFIC JOB"

                  "CONTINUE (Y/N).. "

In  order to continue enter a "Y" to this request.  Any 
other  response  will return you to  the  "SYSTEM  FILE 
UTILITIES" menu.

You  will next be requested to enter the ID of the  job 
you wish to delete with the following message:

            "ENTER NAME OF JOB TO DELETE  "

If  you  do  not enter a job ID this  utility  will  be 
terminated and you will be returned to the "SYSTEM FILE 
UTILITIES" menu.

If you enter an invalid job ID the message:

             "*** JOB ID NOT ON FILE ***"

will be displayed and you will be requested to re-enter 
the ID of the job you wish to delete.

Upon  acceptance  of the job ID to delete you  will  be 
given  one  last chance to change your  mind  with  the 
following message:

             "DELETE ALL RECORDS (Y/N).. "

Any response other than "Y" will terminate this utility 
without deleting any job records and return you to  the 
"SYSTEM FILE UTILITIES" menu. Otherwise a "Y"  response 
will  immediately  start the routine that  deletes  all 
records for the given job ID. Upon completion you  will 
be returned to the "SYSTEM FILE UTILITIES" menu. 

(NOTE - This routine only marks the records as  deleted 
so  that  all the programs in this system  will  ignore 
them. These records still exist in the respective files 
and the space they occupy will not be made available to 
other records until "SYSTEM FILE UTILITIES" menu option 
- (COMPRESS ALL FILES) is executed.)



UTILITIES  


RESTORE SPECIFIC JOB FROM OFF-LINE STORAGE

Upon  entering this utility the screen will be  cleared 
and the following  message will be displayed:

     "RESTORE SPECIFIC JOB FROM OFF-LINE STORAGE"

                  "CONTINUE (Y/N).. "

In  order to continue enter a "Y" to this request.  Any 
other  response  will return you to  the  "SYSTEM  FILE 
UTILITIES" menu.

You  will next be asked to enter the reference  of  the 
disk  drive  that will be used to  input  stored  files 
from. 

  "JOB BACKUP FILE WILL BE ON DISK (A,B,C,D,E,F).. "

Upon  entering  the input disk reference  you  will  be 
asked  to enter the ID of the job you wish  to  restore 
from backup.

     "ENTER NAME OF JOB TO RESTORE FROM BACKUP.. "

If no job ID is entered this utility is terminated  and 
you are returned to the "SYSTEM FILE UTILITIES" menu.

If  a job ID is entered that is already active in  your 
job  master  file you will be displayed  the  following 
message and requested to re-enter the ID of the job you 
wish to restore from backup.

           "*** JOB ID ALREADY ON FILE ***"

Upon  successful entry of the job ID you will be  asked 
to mount the disk containing the stored files and given 
one more chance to change your mind.

               "MOUNT DISK IN DRIVE.. x"
              "CONTINUE RESTORE (Y/N).. "

A response of anything other than a "Y" will  terminate 
this  utility  and  return  you  to  the  "SYSTEM  FILE 
UTILITIES"  menu. A response of "Y" will a)  cause  the 
system  to  reset  the disk drives to  make  ready  the 
loading of the file from backup, b) check the disk that 
you  identified  as  containing  the  backup  for  that 
particular  file. If the file is not on that  disk  the 
following  message  will be displayed and you  will  be 


asked again to mount the correct disk and indicate  you 
are ready to continue.

            "FILE DOES NOT EXIST ON DISK x"

If  the  job  files are found on the  backup  disk  the 
system  will  immediately start to restore the  job  to 
your  active  master  files.  Upon  completion  of  the 
restore  operation you will be returned to the  "SYSTEM 
FILE UTILITIES" menu.



UTILITIES


COMPRESS ALL FILES

Upon  entering this utility the screen will be  cleared 
and the following message will be displayed:

       "COMPRESS ALL FILES and REBUILD INDEXES"

                  "CONTINUE (Y/N).. "

A response of anything other than a "Y" will  terminate 
this  utility  and  return  you  to  the  "SYSTEM  FILE 
UTILITIES" menu. 

A  response of "Y" will display the  following  message 
and give you one last chance to change your mind.

          "*** FILES COULD BE DESTROYED ***"
            "HAS BACKUP BEEN MADE (Y/N).. "

If  no  backup has been made or you wish  to  terminate 
this  utility enter any value other than a "Y". If  you 
wish to continue enter a "Y".

Upon completion of this utility you will be returned to 
the "SYSTEM FILE UTILITIES" menu.