^T - A TASK MANAGEMENT SYSTEM

REFERENCE MANUAL

VERSION 1.12

Copyright (C) 1989

Steve Starsinic

Hummelstown, Pennsylvania

All Rights Reserved

TABLE OF CONTENTS

Calculations.................................................. 4

Calendar................................................. 4

Project Costs............................................ 4

Project Start And End Date............................... 4

Resource Scheduled Task Efficiency....................... 4

Task Adjusted Hours...................................... 5

Task Costs............................................... 6

Task Start And End Dates................................. 7

Command Line.................................................. 7

Conflicts..................................................... 8

Age...................................................... 8

Commitment Date.......................................... 8

Priority................................................. 9

Data Entry Screens............................................ 9

Add/Subtract Hours....................................... 9

Custom Calendar..........................................10

Default Calendar.........................................10

File Details.............................................11

General Defaults.........................................12

Load File Details........................................12

Printer Driver Configuration.............................13

Printer Options..........................................14

Project Details..........................................15

Project Details (Edit)...................................16

Project Fields Displayed In Outline......................17

Resource Details.........................................18

Resource Fields Displayed In Outline.....................19

Task Classifications.....................................19

Task Details (Add).......................................20

Task Details (Edit)......................................22

Task Fields Displayed In Outline.........................24

Video Configuration......................................25

Files.........................................................26

Archive (.RCV)...........................................26

ASCII Data (.ASC)........................................27

Configuration (.CFG).....................................28

Print Buffer (PRINT.BUF).................................28

Printer Driver (.DRV)....................................28

Print File (.PRN)........................................29

- 2 -

Task Outline (.TSK)......................................29

Keyboard......................................................30

Main Screen Keys.........................................30

Data Entry Keys..........................................31

Quick Access Keys........................................32

Main Screen...................................................33

Menus.........................................................34

Add......................................................34

Configure................................................35

Delete...................................................36

Edit.....................................................36

File.....................................................37

Print....................................................38

Rearrange................................................39

Reports.......................................................39

Fields Displayed In Reports..............................39

Appendixes....................................................40

A. Requirements/Limits...................................40

B. Error Messages........................................41

C. Video Handling........................................45

D. Freeing Memory........................................46

- 3 -

CALCULATIONS

CALENDAR

^T maintains a 5-year calendar.  The calendar starts on January 1

of the year of the earliest resource start date, and ends on

December 31 of the 4th following year.  Working days and Holidays

are determined from the Custom Calendar.

CALCULATIONS

PROJECT COSTS

Project costs are the sums of all the costs for the tasks

currently linked to the project.

CALCULATIONS

PROJECT START AND END DATES

The project Start Date is the earliest Start Date of all the

tasks linked to the project.

The project End Date is the latest End Date of all the tasks

linked to the project.

CALCULATIONS

RESOURCE SCHEDULED TASK EFFICIENCY

The Scheduled Task Efficiency for a resource is the factor used

to expand the calculated working hours required to complete a

task into a span of time on the calendar.  For example, if a task

requires 10 working hours to complete, and the Scheduled Task

Efficiency is 50%, the time used to plan the task on the calendar

is 10 / .5 or 20 hours.

Scheduled Task Efficiency is calculated as follows.

((Hours Per Work Week - Total Unscheduled Hours) /

Hours Per Work Week) * 100

- 4 -

CALCULATIONS

TASK ADJUSTED HOURS

Adjusted Hours are displayed in the 'Adj. Hrs. Remaining' field

of each task record as a calculated, non-entry, field.  Adjusted

hours are defined as the working hours remaining in the task

adjusted for the resource's Scheduled Task Efficiency.  This

number reflects the actual span of time on the calendar that will

be required to complete the task.  Adjusted Hours are calculated

as follows.

1a. If no Act. Working Hours or O.T. Working Hours have been

entered,

Time Remaining = Est. Working Hours.

1b. If Act. Working Hours or O.T. Working hours have been

entered,

a. Total Hours = Act Working Hours + O.T. Working Hours

b. Time Remaining = Total Hours / (Percent Complete / 100)

c. Time Remaining = Remaining Hours - Total Hours

2a. If Adjust Working Days is set to 'YES'

Adj. Hours Remaining = Time Remaining /

(Scheduled Task Efficiency / 100)

2b. If Adjust Working Days is set to 'NO'

Adj. Hours Remaining = Time Remaining

- 5 -

CALCULATIONS

TASK COSTS

Three costs are calculated for each task: Predicted Cost,

Incurred Cost, and Est. Final Cost.  Calculations for Predicted

Cost and Incurred Cost are performed as follows:

a. Rate = Hr. Rate (from resource)

b. Predicted Cost = Rate X Est. Working Hours

c. Incurred Cost = Rate X

(Act. Working Hours + O.T. Working Hours)

Est. Final Cost calculation is slightly more complicated, and is

performed as follows

1a. If no Act. Working Hours or O.T. Working Hours have been

entered,

Total Hours = Est. Working Hours.

1b. If Act. Working Hours or O.T. Working hours have been

entered,

a. Total Hours = Act Working Hours + O.T. Working Hours

b. Total Hours = Total Hours / (Percent Complete / 100)

2.  Est. Final Cost is then based on Total Hours:

Est. Final Cost = Total Hours X Rate

- 6 -

CALCULATIONS

TASK START AND END DATES

The Start Date for the first task assigned to a resource is equal

to the Start Date for the resource.  For all remaining tasks, the

Start Date is equal to the Ending Date of the preceding task.

The End Date is determined by adding the remaining days left in

the task (Adj. Hours Remaining / Calendar Hours Per Work Day) to

the Start Date.  Non-work days and Holidays (as specified in your

Calendar) are skipped over.

Notice that the remaining days left in the task can include

fractional days (for example, 5.36 days).  ^T keeps track of

fractional days internally, but does not display the fractional

parts.  For example, if a task starts on 6/15 (+.00) and has .75

days remaining, the End Date is 6/15 (+.75).  The next task will

have a Start Date of 6/15 (+.75).

Tasks that have End Dates exactly equal to the number of hours in

a working day display the following date (.00) as the End Date.

For example, if a task starts on 6/15 (+.75) and has .25 days

remaining, the End Date is 6/16 (+.00).

COMMAND LINE

Version 1.0 of ^T allows only one parameter on the command line:

the name of the task file to automatically open.  Simply follow

the program name (^T) with the name of the file, separated by a

space.  For example, if you've created a task file called

MYTASKS, to have ^T automatically open that file issue the

following command:

^T  MYTASKS

^T will load into memory and load the MYTASKS file.

- 7 -

CONFLICTS

AGE

The age of a task is the difference in calendar days (including

weekends and holidays) between the current date and the date the

task was entered in ^T.

A task is considered Active if the task Status field is marked

Active.  When Actual or O.T. hours are entered a task

automatically becomes Active.  You can also manually change a

task's status to Active.

An Age conflict occurs when an Active task's Age exceeds the

number of days entered into the Age Warning field in the General

Defaults Screen.

When an Age conflict occurs, an 'A' appears next to the task and

the Conflict warning is turned on.

Age conflicts can be removed by (1) changing the task to Active

status or by raising the General Defaults Age Warning Level to a

number exceeding the age.  Note however that the second solution

is global and affects all tasks.

The Age conflict is a warning only and does not affect

calculations or dates.

- 8 -

CONFLICTS

COMMITMENT DATE

A commitment date conflict occurs when the Est. End Date of a

task is later than either (1) the Commit Date for that task or

(2) the Commit Date for a project to which it is linked.

Commitment date conflicts are marked with a letter 'C' to the

left of the task.

To remove a commitment date conflict, (1) move the task higher in

the outline so that calculated End Date precedes commit date, (2)

change the commit date to a date later than the End Date, or (3)

remove the Commit Date altogether.  Note that solutions (2) and

(3) could also apply to a project Commit Date.

If you elect to move the task to a higher position in the outline

it is implied that this task becomes higher priority, or

emphasized, in importance.  In other words, to complete this task

on time, a certain amount of attention must be given it over the

tasks following it in the outline.

CONFLICTS

PRIORITY

A priority conflict occurs when a task with a higher priority

(lower number) precedes a task with a lower priority (higher

number).  For example, if a task with priority 50 precedes, or is

higher than, a task with priority 40, the task with priority 50

is marked as being in conflict.

Priority conflicts are marked with a letter 'P' to the left of

the task.  To remove a priority conflict, (1) move tasks so that

the task with higher priority (lower number) precedes the task(s)

with lower priority (higher number), or (2) change the priority

numbers so that there is no conflict.

- 9 -

DATA ENTRY SCREENS

ADD/SUBTRACT HOURS

PURPOSE: To allow incremental additions to or subtractions from

the Act. Working Hours or O.T. Working Hours fields on the Task

Details (Edit) screen.

ACCESS: With the cursor positioned in either the Act. Working

Hours or O.T. Working Hours fields on the Task Details (Edit)

screen. press either the '+' or '-' keys.

FIELDS:

1. Unnamed.  Enter a number from -999.99 to 9999.99.  This

amount will be added to or subtracted from the original field.

DATA ENTRY SCREENS

CUSTOM CALENDAR

DEFAULT CALENDAR

PURPOSE: Customize working calendar for a specific task outline.

or the default calendar which is used to "seed" custom calendars

when new task outlines are created.

ACCESS: For the Custom Calendar, Select Edit on the main menu and

Calendar on the Edit menu.  For the Default Calendar, select

Configure on the main menu and Default Calendar on the Configure

menu.

FIELDS:

1. Working Week.  7 fields, one for each day of the week.  Enter

a 'Y' to mark the day as a working day, or 'N' to mark it as a

non-working day.

2. Hours Per Working Day.  Enter the number of hours that make

up the work day, typically 8.00.

3. Scheduled Holidays.  20 Sets of fields to describe specific

non-working days.  For each Holiday, enter a description up to 20

characters and a date.  The dates need not follow any particular

order.

- 10 -

DATA ENTRY SCREENS

FILE DETAILS

PURPOSE: Provide a name and description for a task outline file.

ACCESS: Select File from the main menu and Rename from the File

menu, or select Edit from the main menu and File Description from

the Edit menu.

FIELDS:

1. Description.  Enter a general description of the task

outline.  This description will appear as a header for all

reports.

2. Path.  Enter the MS-DOS file path where the file is, or will

be, located.  Do not include the filename in the path.

3. File Name.  Enter an 8 character file name for the task

outline.  The extension .TSK will be automatically appended.

- 11 -

DATA ENTRY SCREENS

GENERAL DEFAULTS

PURPOSE: Set general system defaults.

ACCESS: Select Configure from the main menu and General Defaults

from the Configure menu.

FIELDS:

1. Manual Recalc.  YES/NO field.  YES indicates that

recalculations are to be performed only at the command of the

user.  NO indicates that recalculations are performed

automatically when changes occur.

2. Auto Update.  If auto update is set to Yes, then all resource

start dates are automatically set to the current date when a task

outline is loaded.  It is not recommended that this be done,

since resource Start dates should generally only be changed when

task data is updated.

3. Age Warning Level.  Enter a number of days up to 999.  If an

Inactive task's Age exceeds this number, an Age conflict occurs.

4. Printer Driver.  A choice field.  Select the printer driver

from the displayed table.  This driver becomes the installed

driver for the system.

DATA ENTRY SCREENS

LOAD FILE DETAILS

PURPOSE: Specify the path and file name for the task outline file

to be loaded.

ACCESS: Press F3, or select File from the main menu and Load from

the File menu.

FIELDS:

1. Path.  Enter the MS-DOS path where the file is located.

2. File Name.  Choice field.  Select the task file listed in the

table.

- 12 -

DATA ENTRY SCREENS

PRINTER DRIVER CONFIGURATION

PURPOSE: Configure either an existing or a new printer driver.

ACCESS: Select Configure from the main menu and Setup Printer

from the Configure menu.

FIELDS:

1. Name.  Enter file name for the driver.  The extension .DRV

will automatically be appended when the file is saved.

2. Port.  Choice field.  Select parallel or serial port where

the printer is attached.

3. Speed.  Choice field.  For serial printers, select the bps

(bits per second) speed.  For parallel printers, this field is

ignored.

4. Char Format.  Choice field.  For serial printers, select the

character format.  Table choices represent data-parity-stop

values.  For parallel printers, this field is ignored.

5. Out Device.  Choice field.  Select the device to which output

is sent.  'Printer' results in normal printed output.  'Screen'

will cause the output, formatted as though for a printer but

minus special control codes, to be sent to the screen instead.

'Print File' will cause the output, formatted as though for a

printer but minus special control codes, to be sent to the disk

file specified in the Out File field.  The Out File name will

have the extension .PRN appended.  'ASCII Data' will result in

the records being recorded in an ASCII Data file with fixed

length records and no printer control codes or other formatting

included.  The ASCII file will be the disk file specified in the

Out File field with .ASC appended.  See FILES-ASCII for an

explanation of the file format.

6. Out File.  The filename to be used when the Out Device is set

to either Print File or ASCII Data.

7. Lines/Page.  Enter the number of physical lines that can be

printed on your paper.  This would typically be 66 for dot matrix

printers and 60 for laser and some ink jet printers, assuming

that 6 lines per inch vertical spacing is used.

8. Left Margin.  Enter the left margin size in number of

characters.

- 13 -

9. Top Margin, and

10. Bottom Margin.  Enter the margin in numbers of lines.

11. Page Number.  Choice field.  Select the horizontal position

of the page number.  Page number is always printed at the bottom

of the page.

12. Lines/inch.  Enter the vertical lines per inch as either 6 or

8.  Entering depending on the setting of this field, either the

control codes for the '6 lines/inch' or those for the '8

lines/inch' fields will be sent to the printer.

13. Title, and

14. Headings, and

15. Detail.  Choice fields.  Select the font or characteristic

for each area from the table.  The control codes for the fonts

selected will be sent to the printer.

16. CONTROL CODES.  For all fields in this area, enter the

printer control codes, in hex.  The last two lines are reserved

for custom fonts.  You may enter both the name and the control

codes.  If either or both of these are entered, they will appear

in the choices table for fields 13, 14, and 15 above.

DATA ENTRY SCREENS

PRINTER OPTIONS

PURPOSE: Make temporary changes to printer information

immediately prior to printing a report.

ACCESS: Displays automatically when any report is selected.

FIELDS:

See details of fields with same name under DATA ENTRY SCREENS,

PRINTER DRIVER CONFIGURATION above.

- 14 -

DATA ENTRY SCREENS

PROJECT DETAILS

PURPOSE: Add a new project to the task outline.

ACCESS: Select Add from the main menu and Project from the Add

menu.

FIELDS:

1. Description.  A text description of the project.

2. Label.  A short (10 character) description of the project.

The label is a required field and must be unique for each project

(^T will enforce uniqueness).  The label fields make up an index

to project records in that when adding or editing a task record,

the project labels are used to make up a choice table.

3. Number.  Optional.  Project id numbers or any other data

desired by the user.  ^T makes no use of this field.

4. Commit Date.  Optional.  A committed end date for the project.

This commit date will be imposed on all tasks linked to the

project.

- 15 -

DATA ENTRY SCREENS

PROJECT DETAILS (EDIT)

PURPOSE: Edit an existing project record.

ACCESS: Project records can be edited under two conditions.  (1)

If the outline pointer is positioned on a task that is linked to

a project, select Edit from the main menu and Project from the

edit menu.  (2) If the outline is in Project outline mode (as a

result of a Rearrange-Project command) and the outline pointer is

positioned on a project, either press Enter, or select Edit from

the main menu and Project from the edit menu.

FIELDS:

1. Description.  A text description of the project.

2. Label.  A short (10 character) description of the project.

The label is a required field and must be unique for each project

(^T will enforce uniqueness).  The label fields make up an index

to project records in that when adding or editing a task record,

the project labels are used to make up a choice table.

3. Number.  Optional.  Project id numbers or any other data

desired by the user.  ^T makes no use of this field.

4. Commit Date.  Optional.  A committed end date for the

project.  This commit date will be imposed on all tasks linked to

the project.

5. Est Start Date.  Derived, non-entry.  The earliest start date

for any task assigned to the project.

6. Est End Date.  Derived, non-entry.  The latest end date for

any task assigned to the project.

7. Act Completion.  Derived, non-entry.  The latest completion

date for any task assigned to the project.

8. Predicted Cost.  Derived, non-entry.  The sum of the

Predicted Costs for all tasks assigned to the project.

9. Incurred Cost.  Derived, non-entry.  The sum of the Incurred

Costs for all tasks assigned to the project.

10. Est. Final Cost.  Derived, non-entry.  The sum of the Est.

Final Costs for all tasks assigned to the project.

- 16 -

DATA ENTRY SCREENS

PROJECT FIELDS DISPLAYED IN OUTLINE

PURPOSE: Configure the display of project records in the screen

outline and in reports.

ACCESS: Select Configure from the main menu and Project Fields

from the configure menu.

FIELDS:

All fields are Yes/No fields.  There is a matching field for each

field in a project record, including derived non-entry fields.

If a YES appears in the fields, that field will be displayed in

the outline.  If NO, the field is not displayed.

- 17 -

DATA ENTRY SCREENS

RESOURCE DETAILS

PURPOSE: Add a new resource to the task outline.

ACCESS: Select Add from the main menu and Resource from the add

menu.

FIELDS:

1. Name.  A text description of the resource.

2. Label.  A short (10 character) description of the resource.

The label is a required field and must be unique for each

resource (^T will enforce uniqueness).  The label fields make up

an index to resource records in that when adding or editing a

task record, the resource labels are used to make up a choice

table.

3. Number.  Optional.  Resource id numbers or any other data

desired by the user.  ^T makes no use of this field.

4. Start Date.  A starting date for the tasks assigned to the

resource.  The first task in the outline assigned to this

resource will have a start date equal to the date in this field.

5. Hourly Rate.  The hourly rate for this resource at which task

costs will be calculated.

6. Unsch. Task Descs.  Enter a description for each of the

unscheduled, unplanned, or unexpected  activities performed by

this resource.  Typical entries would be for supervisory,

administrative, phone, and non-work time.

7. Unsch. Task Hours.  Enter the number of hours per week

performed in each of these activities.

8. Total Unsch. Hours.  Derived, non-entry.  The sum of all the

weekly unscheduled hours.

9. Sch. Task Eff.  Derived, non-entry  See CALCULATIONS, PROJECT

SCHEDULED TASK EFFICIENCY for explanation of the calculation.

This factor is used to adjust working hours to calendar duration

hours.

- 18 -

DATA ENTRY SCREENS

RESOURCE FIELDS DISPLAYED IN OUTLINE

PURPOSE: Configure the display of resource records in the screen

outline and in reports.

ACCESS: Select Configure from the main menu and Resource Fields

from the configure menu.

FIELDS:

All fields are Yes/No fields.  There is a matching field for each

field in a resource record, including derived non-entry fields.

If a YES appears in the fields, that field will be displayed in

the outline.  If NO, the field is not displayed.

DATA ENTRY SCREENS

TASK CLASSIFICATIONS

PURPOSE: Configure the table of classifications that can be

entered in a task record.

ACCESS: Select Configure from the main menu and Classifications

from the configure menu.

FIELDS:

All fields are text fields.  There can be up to 20 classes of the

user's choice.  When editing a task record, a class from this

table can be entered.

- 19 -

DATA ENTRY SCREENS

TASK DETAILS (ADD)

PURPOSE: Add a new task to the task outline.

ACCESS: Select Add from the main menu and Task from the Add menu,

or press F9.

FIELDS:

1. Description.  A text description of the task.

2. Label.  Optional.  A short (10 character) description of the

task.  The label can be used for display purposes, but ^T make no

other use of it.

3. Number.  Optional.  Task id numbers or any other data desired

by the user.  ^T makes no use of this field.

4. Classification.  Optional, Choice field.  Select an

appropriate classification from the table.

5. Resource.  Required Choice field.  Link this task to a

resource by selected a resource from the table.

6. Project.  Optional Choice field.  If this task is to be

linked to a project, select a project from the table.  Note that

if no projects have yet been entered, the cursor will skip over

this field.

7. Chargeback.  Optional.  This field is intended for users who

need to keep track of chargeback information.  ^T does not make

use of this field.

8. Priority.  Enter a priority from 0 to 99.  The lower the

number, the higher the priority (more important).  The higher the

number, the lower priority (less important).  The default is 50.

If tasks of lower priority are moved to outline positions

preceding tasks of higher priority, Priority Conflicts result.

9. Commit Date.  If you wish to be warned if a task's calculated

End Date is later than a specific target date, enter the target

date in this field.  If the End Date of a task is later than the

Commit Date, a Commit Date Conflict results.

10. Adjust Working Hrs?.  Yes/No field.  Should the Scheduled

Task Efficiency factor from the resource be used to adjust

working hours to calendar duration hours?  Under normal

circumstances this should be left to the default of YES.

- 20 -

However, some types of tasks should be set to NO.  For example,

if this task is a trip that is going to last 3 days (or 24

working hours),  the calendar duration is equal to working hours.

11. Date Entered.  Defaults to the current system date, but can

be changed to any date.  The Date Entered is used to calculate

the Age of the task.

12. Est. Working Hours.  The estimated number of working hours

required to complete the task.  Once the task record is entered,

this number cannot be changed.

- 21 -

DATA ENTRY SCREENS

TASK DETAILS (EDIT)

PURPOSE: Edit an existing task.

ACCESS: With the outline pointer positioned on an existing task,

press Enter, or Select Edit from the main menu and Task from the

edit menu.

FIELDS:

1. Description.  A text description of the task.

2. Label.  Optional.  A short (10 character) description of the

task.  The label can be used for display purposes, but ^T makes

no other use of it.

3. Number.  Optional.  Task id numbers or any other data desired

by the user.  ^T makes no use of this field.

4. Classification.  Optional, Choice field.  Select an

appropriate classification from the table.

5. Resource.  Required Choice field.  Link this task to a

resource by selected a resource from the table.  If the resource

is changed, the task will be reassigned to the new resource and

automatically moved.

6. Project.  Optional Choice field.  If this task is to be

linked to a project, select a project from the table.  Note that

if no projects have yet been entered, the cursor will skip over

this field.  If the project is changed, the task will be

reassigned to the new project.

7. Chargeback.  Optional.  This field is intended for users who

need to keep track of chargeback information.  ^T does not make

use of this field.

8. Priority.  Enter a priority from 0 to 99.  The lower the

number, the higher priority (more important).  The higher the

number, the lower priority (less important).  The default is 50.

If tasks of lower priority are moved to outline positions

preceding tasks of higher priority, Priority Conflicts result.

9. Act. Working Hours.  Periodically enter the actual time spent

working on this task.  It is critical that the number you enter

is the actual working hours, not the duration or span of time.

Entering data in this field causes the task to become Active (see

below).  If either Act. Working Hours or O.T. Working Hours are

- 22 -

entered, the Percent Complete is required.

10. O.T. Working Hours.  Enter the overtime hours spent working

on this task.  ^T does not apply special cost rates to overtime.

The field is included so that you may keep track of the overtime

hours.  To determine the total hours worked on a task, ^T simply

adds Act. and O.T. hours.  If either Act. Working Hours or O.T.

Working Hours are entered, the Percent Complete is required.

11. Percent Complete.  Enter an estimate of the percentage of the

total task that is already completed.  If Percent Complete is

entered, the Act. Working Hours and/or O.T. Working hours must be

entered.

12. Commit Date.  If you wish to be warned if a task's calculated

End Date is later than a specific target date, enter the target

date in this field.  If the End Date of the task is later than

the Commit Date, a Commit Date Conflict results.

13. Adjust Working Hrs?.  Yes/No field.  Should the Scheduled

Task Efficiency factor from the resource be used to adjust

working hours to calendar duration hours?  Under normal

circumstances this should be left to the default of YES.

However, some types of tasks should be set to NO.  For example,

if this task is a trip that is going to last 3 days (or 24

working hours),  the calendar duration is equal to working hours.

14. Status.  Type 'A' to make the task ACTIVE, or 'I' to make it

INACTIVE.  When Act. or O.T. hours are entered, the task

automatically becomes ACTIVE.  Task status is used to determine

Age Conflicts.  If a task's age exceeds the Age Warning Level, it

will be considered a conflict only if it is in ACTIVE status.

15. Actual Completion.  Enter the date that the task was actually

completed.

16. Date Entered.  Non-entry.  The date the task was entered into

^T.

17. Est. Working Hours.  Non-entry.  The estimated number of

working hours required to complete the task.

18. Adj Hrs. Remaining.  Non-entry, calculated.  This represents

the number of hours remaining to complete the task, adjusted to

represent duration.  See CALCULATIONS, ADJUSTED HOURS for an

explanation of the calculation.

19. Age (in Cal. Days).  Non-entry, calculated.  The number of

days from the date the task was entered into ^T to today's date.

The age is actual calendar days, including non-working days.

20. Est. Start.  Non-entry.  The start date of the task.  See

- 23 -

CALCULATIONS, TASK START AND END DATES.

21. Est. End.  Non-entry.  The end date of the task.  See

CALCULATIONS, TASK START AND END DATES.

22. Predicted Cost.  Non-entry, calculated.  The cost of the

project based on the original estimated number of hours to

complete it.  See CALCULATIONS, TASK COSTS.

23. Incurred Cost.  Non-entry, calculated.  The cost of the

project based on the number of Act. and O.T. hours actually

worked so far.  See CALCULATIONS, TASK COSTS.

24. Est. Final Cost.  Non-entry, calculated.  The estimated final

cost of the project derived from the number of Act. and O.T.

hours actually worked so far and the percentage complete.  See

CALCULATIONS, TASK COSTS.

DATA ENTRY SCREENS

TASK FIELDS DISPLAYED IN OUTLINE

PURPOSE: Configure the display of task records in the screen

outline and in reports.

ACCESS: Select Configure from the main menu and Task Fields from

the configure menu.

FIELDS:

All fields are Yes/No fields.  There is a matching field for each

field in a task record, including derived non-entry fields.  If a

YES appears in the fields, that field will be displayed in the

outline.  If NO, the field is not displayed.

- 24 -

DATA ENTRY SCREENS

VIDEO CONFIGURATION

PURPOSE: Configure the video display for color or monochrome and

customize colors.

ACCESS: Select Configure from the main menu and Video from the

configure menu.

FIELDS:

1. Mode.  Type 'C' to select the color table and 'M' to select

the monochrome table.

2. FGND.  Choice field.  For each area, choose a foreground color

from the table.

3. BGND.  Choice field.  For each area, choose a background color

from the table.

4. BRIGHT.  Yes/No field.  Determines if the foreground color is

hi intensity.

5. BLINK.  Yes/No field.  Determines if the character should

blink.

- 25 -

FILES

ARCHIVE

.RCV

PURPOSE: To store deleted task and project records.  IMPORTANT

NOTE: At present, ^T only archives records in this file.  It

provides no facility for accessing those records once they're

stored.  Depending on demand, future versions may provide access

facilities.

NAMING CONVENTION: When you delete a task or a project and

indicate that it is to be archived, a file is created (or opened

if it already exists) with a name identical to the task outline

file name but with a .RCV extension.  For example, if your task

outline is called MYTASKS.TSK, the associated archive file will

be MYTASKS.RCV.

RECORD LAYOUT:

Archived task and project records are added to the file in the

order in which they are deleted from the task outline.  The first

character of each record is either a 'T' for a task record or a

'P' for a project record.  Each record ends with a CRLF sequence,

so records may be read in "line" or text mode.

The archive task record layout is as follows:

FIELD                 LENGTH  START   END    FORMAT

--------------------  ------  -----  -----   ----------

Identifier               1       1      1    "T"

Description             40       2     41    text

Label                   10      42     51    text

Number                  10      52     61    text

Classification          15      62     76    text

Resource                10      77     86    text

Project                 10      87     96    text

Chargeback              10      97    106    text

Priority                 2     107    108    99

Act. Working Hours       7     109    115    9999.99

O.T. Working Hours       7     116    122    9999.99

Percent Complete         3     123    125    999

Commit Date              8     126    133    MM/DD/YY

Adjust Work Days         1     134    134    "Y" or "N"

Status                   1     135    135    "A" or "I"

Actual Completion        8     136    143    MM/DD/YY

Date Entered             8     144    152    MM/DD/YY

Est. Working Hours       7     153    159    9999.99

Adj. Hours Remaining     7     160    166    9999.99

Age                      3     167    169    999

- 26 -

Est. Start               8     170    177    MM/DD/YY

Est. End                 8     178    185    MM/DD/YY

Predicted Cost           8     186    193    99999.99

Incurred Cost            8     194    203    99999.99

Est. Final Cost          8     204    211    99999.99

Resource name           40     212    251    text

Project Description     40     252    291    text

CRLF                     2     292    293    CRLF

The archive project record layout is as follows:

FIELD                 LENGTH  START   END    FORMAT

--------------------  ------  -----  -----   ----------

Identifier               1       1      1    "P"

Description             40       2     41    text

Label                   10      42     51    text

Number                  10      52     61    text

Commit Date              8      62     69    MM/DD/YY

Est Start Date           8      70     77    MM/DD/YY

Est End Date             8      78     85    MM/DD/YY

Act Completion           8      86     93    MM/DD/YY

Predicted Cost           8      94    101    99999.99

Incurred Cost            8     102    109    99999.99

Est. Final Cost          8     110    117    99999.99

CRLF                     2     118    119    CRLF

FILES

ASCII DATA

.ASC

PURPOSE: An ASCII data file is created when you print one of the

reports and specify ASCII Data as the output device.

NAMING CONVENTION: The ASCII Data file name is taken from the Out

File field in Print Options and the extension .ASC is

automatically appended.

CONTENTS: There is one record in the file for each task in the

outline.  If the outline is in Resource orientation (Rearrange-

Resource), the task data is preceded by the resource data for

that task.  If outline is in Project orientation (Rearrange-

Project), the resource and task data is preceded by the project

data for that task.  Only the fields displayed on the screen are

included in the ASCII data file.  Each field is formatted in the

file as it is formatted on the screen.  As on the screen, there

is a single blank space separating each field.  Finally, each

record is terminated with a CRLF sequence, so the records may be

read by another program in "line" or text mode.

- 27 -

FILES

CONFIGURATION

^T.CFG

PURPOSE: Holds current configuration data for all the screens

that are accessed via Configuration on the main menu except

Printer Driver Configurations.

NAMING CONVENTION: The configuration file is named ^T.CFG.

FILES

PRINTER BUFFER

PRINT.BUF

PURPOSE: All print output intended for either the Printer or the

Screen is written into this file before being sent to the device.

NAMING CONVENTION: The printer buffer file is named PRINT.BUF.

CONTENTS: The PRINT.BUF file contains the complete output from

the printing of a report, including printer control codes if the

output is intended for a printer.  At present, ^T does not print

multiple copies of a report.  However, after printing a report,

you can shell to DOS (using File-DOS Shell) and use the DOS Print

(e.g. PRINT PRINT.BUF) or Type (e.g TYPE PRINT.BUF > LPT1)

commands to send the file repeatedly to the printer.

FILES

PRINTER DRIVER

.DRV

PURPOSE: Store configuration info and control codes for a

printer.

NAMING CONVENTION: Each printer driver is stored in an separate

file with a user-specified file name and the automatically

appended extension .DRV.

- 28 -

FILES

PRINT FILE

.PRN

PURPOSE: A print file is created when you print one of the

reports and specify Print File as the output device.

NAMING CONVENTION: The print file name is taken from the Out File

field in Print Options and the extension .PRN is automatically

appended.

CONTENTS: A print file contains the output of a report formatted

as though for a printer but containing no control codes.

FILES

TASK OUTLINE

.TSK

PURPOSE: Stores all information for a task outline, including the

custom calendar information.

NAMING CONVENTION: Each task outline is given a user specified

filename (via the File-Rename function).  The extension .TSK is

automatically appended.

- 29 -

KEYBOARD

MAIN SCREEN KEYS

MOVEMENT IN OUTLINE

Up Arrow    - Up one line

Down Arrow  - Down one line

Left Arrow  - Scroll left

Right Arrow - Scroll right

Page Up     - Up 21 lines

Page Down   - Down 21 lines

Ctl-Home    - Go to line 1

Ctl-End     - Go to last line

Enter       - Edit current line

USING MENUS

Select menus - press highlighted letter

alone or in combination

with Alt key

Select menu item - press highlighted

letter or press Enter to

select current item

Left Arrow   - Show menu to left

Right Arrow  - Show menu to right

Up Arrow     - Move up one menu item

Down Arrow   - Move down one menu item

Enter        - Select current item

Esc          - Return to outline mode

OTHER

Esc - Quit from program

F1  - Help

- 30 -

KEYBOARD

DATA ENTRY KEYS

FIELD-TO-FIELD MOVEMENT

Up Arrow    - Previous field

Down Arrow  - Next field

Tab         - Next field

Backtab     - Previous field

Page Up     - First field

Page Down   - Last field

Enter       - Next field

FIELD EDITING

Left Arrow  - Previous character

Right Arrow - Next character

Del         - Delete current character

Ins         - Toggle insert/typeover modes

Backspace   - Delete previous character

Home        - Beginning of field

End         - End of field

+ or -      - Add/subtract working days

CHOICE TABLE MOVEMENT

Up Arrow   - Next choice

Down Arrow - Previous choice

Enter      - Select choice

OTHER

F1  - Help

F2  - End editing, process changes

Esc - Quit editing, discard changes

- 31 -

KEYBOARD

QUICK ACCESS KEYS

F1  - Help

F2  - End editing and proceed (during data-entry only)

F3  - Load new task outline file (same as File-Load)

F4  - Save outline file to disk (same as File-Save)

F5  - Perform recalc on outline (same as File-Calc)

F6  - Update all resources to current date (same as Edit-

Update)

F7  - Move current task (same as Rearrange-Move)

F8  - Print outline report (same as Print-Outline)

F9  - Add a new task (same as Add-Task)

F10 - Delete current task (same as Delete-Task)

- 32 -

MAIN SCREEN

Below is a schematic view of the ^T main screen.

.---- 1. Main Menu

|                    2. Help Key ---,

|                                   |

File Edit Add Delete Rearrange Configure Print          F1 Help

+--------------------------filename-----------------------------+

| Resource 1                  |                                 |

|     Task 1                  |                                 |

| PCA Task 2                  `--- 3. Current Filename          |

| |                                                             |

| `--- 4. Conflicts                                             |

|                                                               |

|                                                               |

|                    5. Outline Area                            |

|                                                               |

|                                                               |

|                                                               |

+---------------------------------------------------------------+

R50 P100 T500 | date/time | Conflict | Calc | Num | Caps | Ins

|             |           |        |            |

|             |           |        |            |

6. Capacity        |           |   9. Recalc   10. Toggle Key

|           |      Pending      Indicators

7. Current Date And Time    |

|

8. Conflict Warning

1. Main Menu.  Top level menu items.  When selected, each

displays a drop-down menu.  Main menu items can be selected by

typing the first letter of the menu name, either alone or in

combination with the Alt key.  For example, to select the File

menu, press either F or Alt-F.

2. Help Key.  To obtain help, press F1.  The help system in

version 1.0x is made up of several screens documenting the use of

the keyboard.

3. Current Filename.  If no file has been selected, the filename

will appear as '????????'.  Otherwise, the full pathname of the

current file is displayed.

4. Conflicts.  P = Priority conflict, C = Commitment date

conflict, A = Age conflict.

- 33 -

5. Outline Area.  Area of the screen in which the task outline is

displayed.

6. Capacity.  Shows the space remaining for new resources (R),

projects (P), and tasks (T).  ^T's maximums are 50 resources, 100

projects, and 500 tasks.

7. Current Date And Time.  Shows the day of the week, the current

date, and the current time according to the system clock.

8. Conflict Warning. If the default colors have not been changed,

the word Conflict is displayed in black if there are no Priority,

Commitment Date, or Age conflicts or violations.  It will become

bright white when a conflict exists for any task in the outline.

9. Recalc Pending.  If ^T is configured to Manual Recalc, and

changes were made that require recalculation, the word Calc will

display in bright white.

10.  Toggle Key Indicators.  Whenever the Caps Lock, Num Lock, or

Insert keys are activated the corresponding indicator will light

up.

MENU

ADD

Add-Task.  Add a new task after the current task.  Tasks cannot

be added until at least one resource has been added.

Add-Resource.  Add a new resource after the current resource.

Add-Project.  Add a new project.

- 34 -

MENU

CONFIGURE

Configure-Default Calendar.  Configure the default calendar.  The

default calendar is used to "seed" the custom calendar

for each new task outline.

Configure-Classifications.  Configure the table of task

classifications.

Configure-General Defaults.  Configure general defaults.

Configure-Setup Printer.  Configure the current printer driver or

add a new driver.

Configure-Task Fields.  Setup the task fields that are displayed

in the outline.

Configure-Resource Fields.  Setup the resource fields that are

displayed in the outline.

Configure-Project Fields.  Setup the project fields that are

displayed in the outline.

Configure-Video.  Configure color or monochrome mode and

customize colors.

- 35 -

MENU

DELETE

Delete-Task.  Delete the current task.  After selecting this

function, you'll be given a choice to Archive or Discard the

record.  Archive results in the record being written to the

archive (.ARC) file, Discard results in the record simply

being erased.  If the task is assigned to the project, a

warning is given.  If the task is deleted, its data is no

longer included in the project summaries.

Delete-Resource.  Delete the current resource.  A resource can

only be deleted when there are no tasks assigned to it.

Delete-Project.  Delete the current project.  A project record

can be Archived or Discarded.  Archive results in the record

being written to the archive (.ARC) file, Discard results in

the record simply being erased.  If the project has tasks

assigned to it, a warning will be given.  If the record is

deleted anyway, the project summary is lost but there is no

other affect on the associated tasks.

MENU

EDIT

Edit-Task Data.  Edit the current task.

Edit-Resource Data.  Edit the current resource.  If a task is

currently highlighted, the resource associated with that

task will be edited without having to move the pointer to

that resource.

Edit-Project Data.  Edit the current project.  If a task is

currently highlighted, and that task is linked to a project,

the linked project will be edited.

Edit-File Description.  Edit the current file description, path,

and filename.

Edit-Calendar.  Edit the custom calendar that is associated with

the current task outline.

Edit-Update Resources.  This function results in the Start Date

for each resource being set to the current date.  This is

typically used when task data is updated on a regular basis (e.g.

after a weekly status meeting) and all the resources need to be

changed.

- 36 -

MENU

FILE

File-Load.  Load a new task outline.

File-New.  Clear the current task outline from memory.

File-Save.  Save the current task outline to disk.  If the

current outline has not yet been named, do a File-Rename and

then save again.

File-Rename.  Give the current outline a new description, path,

or filename.

File-Calc.  If the system is configured to manual recalc mode,

this function will recalculate the outline.

File-DOS Shell.  Passes control to DOS.  When finished with DOS,

typing 'exit' and pressing return will give control back to

^T.

File-Pgm Info.  Display an informational screen.  The program

version number is found on this display.

File-Exit.  Quit from ^T.

- 37 -

MENU

PRINT

Print-Outline.  Print the outline exactly as it appears on the

screen.

Print-Resource Assignments.  Print separate reports showing only

the tasks for a given resource.  You have a choice to select

am individual resource or have all resources printed.  If

you select 'All' resources, each one will be started on a

new page.  This report is intended to produce a task

assignment list for distribution to individual resources.

Print-Project Assignments.  Print separate reports showing only

the resources and tasks for a given project.  You have a

choice to select am individual project or have all projects

printed.  If you select 'All' projects, each one will be

started on a new page.

Print-Cancel Print Job.  Printing in ^T takes place in

background.  To cancel the print job, select this function.  Note

that this does not erase data already in the printer's buffer.

- 38 -

MENU

REARRANGE

Rearrange-Move Task.  After selecting this function, the system

is placed in "move" mode.  Note the message in the lower

left corner.  Use the arrow keys to move the task up or down

in the outline.  Tasks can be moved across resource

boundaries but not across project boundaries.

Recalculations take place as the task is moved.  Move is

much quicker in manual calc mode.  To end move mode, press

Esc  or Enter.

Rearrange-Copy Task.  Make a copy of the current task.  ^T

displays an Add Task screen in which all data is initialized

to the values of the current task.

Rearrange-Hide Tasks.  Hide tasks from being displayed in the

task outline.  This would typically be done to allow quick

movement between resources or projects.

Rearrange-Display Tasks.  Redisplay tasks in the outline after

they were hidden.

Rearrange-Resource Outline.  Place the outline into Resource

orientation.  In this view, resources are the top level of

the outline, with tasks immediately below.  Projects are not

displayed.

Rearrange-Project Outline  Place the outline into Project

orientation.  In this view, projects are the top level of

the outline, with resources and the next level, and tasks

below resources.

REPORTS

FIELDS DISPLAYED IN REPORTS

The fields displayed for task, resource, and project records in

all reports is determined by the configuration settings.  To

customize reports showing different fields use the Configuration

menu and Task Fields, Project Fields, and Resource Fields

functions to turn fields on and off.

- 39 -

APPENDIX A

REQUIREMENTS/LIMITS

Maximum Tasks............................500

Maximum Resources.........................50

Maximum Projects.........................100

Free Memory Required For Maximum Items...384 KB

If less memory is available, ^T will reduce the maximum number of

tasks in an attempt to fit.  If fewer than 25 tasks will fit in

available space, ^T will not run.  The counters in the lower left

corner of the main screen report how many resources (R), projects

(P), and tasks (T) can be added.

Minimum Disk/File Requirements

Main program (^T.EXE)...............192 KB

Printer Driver (.DRV)...............  8 KB

Additional disk space will be required for task outlines, archive

files, and a print buffer.  These files will tend to grow in

size, but an additional 64K of space will provided for an average

application.

^T can run very well from a 360KB floppy disk.

- 40 -

APPENDIX B

ERROR MESSAGES

Most ^T error messages are clearly stated and occur under

circumstances that make solutions obvious.  However the following

messages might not be so clear and require additional

explanation.

AT LEAST ONE RESOURCE MUST BE ADDED FIRST

Tasks cannot exist in ^T without being related to a

resource.  Therefore, at least one resource record must be

added before you can add a task.

CONFIGURATION FILE ^T.CFG NOT FOUND

^T looks for the configuration file in the current

directory.  Make sure that the ^T directory is the current

directory and that the ^T.CFG file is in that directory.

DOS SHELL FAILED

This message occurs when there is insufficient free memory

to load a secondary command processor.  You cannot shell to

DOS, but otherwise the operation of ^T is not affected in

any way.  No data has been lost and you can continue

working.

ERROR ON CALLOC IN FUNCTION PUSH_WINDOW

There is insufficient free memory to create a buffer to

store a window area.  Free up additional memory and run ^T

again.

FILE TOO LARGE FOR AVAILABLE MEMORY

The number of tasks, resources, and/or projects stored in

the outline fit cannot fit in available memory.  This can

occur if the outline was created under maximal memory

conditions, and now ^T is being run under more restrictive

memory conditions.  Free up additional memory and run ^T

again.

INVALID FILENAME

The filename entered is an invalid DOS filename.  The

filename cannot contain the characters listed below:

. \ " / [ ] : | < > + = ; , space

- 41 -

LABEL IS REQUIRED

For both projects and resource the label field is a required

field.  To link tasks to resources and/or projects, ^T

requires the label (presented via a choice table) to be

entered in the appropriate field in the task records.

LABEL MUST BE UNIQUE

Project and resource labels must be unique within the record

type.  In other words, each resource label must be unique

among all resource labels, each project label must be unique

among all project labels.  A resource and a project can both

have the same label.

LIST MEMORY ALLOCATION FAILED

Insufficient memory is available for ^T to allocate required

memory buffers.  Free up additional memory and run ^T again.

MUST HIGHLIGHT TASK TO BE COPIED

Before a task can be copied, the outline pointer must be

positioned on an existing task.

NO CONNECTION TO EXISTING PROJECT

You attempted to edit a project while the pointer was

positioned on a task that is not linked to an project.

Either edit the task record to link to a project, or do a

Rearrange-Project Outline to get a clearer view of which

tasks are connected to projects.

NO FILES ARE STORED

No outline files have yet been created and saved.  Create an

outline by (1) editing the calendar, (2) adding some

resources, (3) adding some tasks, (4) performing a File-

Rename, (5) and saving the file.  Also, it is possible that

the are no outline files in the path you specfied.  Make

sure the path is correct.

NULL POINTER T_FILE.C: OPEN_READ_PRINT_FILE()

^T is having a problem accessing the PRINT.BUF file.  The

most likely causes are (1) insufficient disk space, or (2)

shelling to DOS and tampering with the PRINT.BUF file before

a report is finished printing.

PROJECT LIST FULL

- 42 -

The maximum number of projects has already been added.  The

maximum number of projects is 100.  Try deleting some unused

or obsolete projects.  Also, if a job is essentially made up

of a single task, do not use a project record for that job.

PROJECT MEMORY ALLOCATION FAILED

Insufficient memory is available for ^T to allocate required

memory buffers.  Free up additional memory and run ^T again.

RESOURCE LIST FULL

The maximum number of resources has already been added.  The

maximum number of resources is 50.

RESOURCE LIST IS EMPTY

No resources have yet been added.  You must add a resource

before you can edit one.

RESOURCE MEMORY ALLOCATION FAILED

Insufficient memory is available for ^T to allocate required

memory buffers.  Free up additional memory and run ^T again.

RESOURCE STILL HAS TASKS ASSIGNED

A resource cannot be deleted while there are still tasks

assigned to it.  Either delete the tasks or reassign them to

another resource.

RESOURCE TABLE MEMORY ALLOCATION FAILED

Insufficient memory is available for ^T to allocate required

memory buffers.  Free up additional memory and run ^T again.

TASK DURATION EXCEEDED INTERNAL CALENDAR CAPACITY

The ending date of a task will be later than the last date

in ^T's internal calendar.  The internal calendar is 5 years

long, starting on January 1 of the year of the earliest

start date of any resource, and ending on December 31 of the

fourth following year.

TASK LIST FULL

The maximum number of tasks has already been added.  The

maximum number of tasks is 500.  However, if available

memory is restrictive, ^T may not have enough room for 500

tasks.  When starting ^T, if some number less than T:500 is

shown in the lower left corner, you may be able to gain more

- 43 -

task space by freeing up additional memory and running ^T

again.

TASK MEMORY ALLOCATION FAILED

Insufficient memory is available for ^T to allocate required

memory buffers.  Free up additional memory and run ^T again.

WARNING: TASK IS LINKED TO A PROJECT

You are attempting to delete a task that is linked to a

project.  This is a warning only.  If you proceed to delete

the task, that task's data will no longer be including in

the project's totals.

WARNING: THERE ARE STILL TASKS LINKED TO THIS PROJECT

You are attempting to delete a project that still has tasks

attached.  This is a warning only.  If you proceed to delete

the project, all project data will be lost, and any linked

tasks will be automatically unlinked from the project.

Other that being unlinked, the tasks records will not be

affected in any way.

- 44 -

APPENDIX C

VIDEO HANDLING

^T attempts, at startup, to determine the type of video adapter

attached to the system.  If ^T detects the IBM Monochrome/Printer

Adapter (MPA), the base address for direct screen accesses is set

to segment hex B000.  Any other adapter detected (including CGA,

EGA, VGA, or unknown) will result in segment hex B800 being used.

^T uses BIOS Video mode 7 with MPA systems, and mode 3 on all

other systems.

^T can be configured as to color by selecting Configure from the

main menu and Video from the Configure menu.  With the cursor in

the Mode field, type 'C' to select the color table, and 'M' to

select the monochrome table.  The colors can then be individually

customized.

- 45 -

APPENDIX D

FREEING MEMORY

There are several ways to free memory.  Here is a list of things

to look for.

1. Remove RAM-resident programs.  These could include keyboard

macro programs, DOS shells, printer utilities, terminal

emulators, desktop organizers, etc.  Make sure that what is being

loaded is really needed.  Remember that for each program loaded,

regardless of size, DOS also reserves space for the Program

Segment Prefix (256 bytes) and a copy of the environment

(anywhere from 127 bytes to 32,767 bytes).  Check your

AUTOEXEC.BAT file.  You might be surprised to find that a RAM-

resident program you were "just checking out" a few months ago is

still being loaded.

2. Check your CONFIG.SYS file for any unnecessary device drivers.

Many users have obsolete device drivers installed.  Also, don't

set variables like BUFFERS, FILES, and STACKS to extremes.  Set

them to what you need, and no more.

3. Keep your environment size down to what is required.  Keep

environmental variables as small as possible.  For example, don't

have a PATH set to 20 directories when you only need it set to 4

or 5.

4. If you're running ^T from a menu system, try running it from

DOS instead.

5. If ^T was running fine and suddenly there's not enough memory

to run, you may have loaded a RAM-resident program in the

interim, or you may have forgotten that you are shelled out of a

program that is still in memory (I do this frequently).

6. If you shell out of ^T, type EXIT to return.  DO NOT run ^T a

second time.  Also, when shelled out of any program, it is

generally unwise to change files or run RAM-resident programs.

- 46 -