## Slide 1
TOPICS
Overview
Metrics
Estimation
Planning

## Slide 2
Overview
To successfully manage software development, the project leader must determine:
1. Scope of work to be done
2. Risks to be incurred
3. Resources that will be required
4. Tasks to be accomplished
5. Effort (cost) that will be expended
6. Schedule to be followed
Software project management begins before the technical work starts.
Software project management ends when the software is retired.
Notes: Many factors, such as risks, resources, effort (cost), and schedule are difficult to determine in advance without information from previous projects.
In this vein, there is an emphasis on collecting software metrics and then using those metrics to make estimates which are reasonably close.
Industry has traditionally not been good at collecting software metrics on its projects because:
  Collecting metrics costs money and takes time, both of which have a direct impact on a project, particularly if they were not planned for in advance
  Collecting metrics can be tedious work -- something that many software practitioners tend to avoid

## Slide 3
Overview, Continued
Set Objectives and
Scope
Identify Metrics and
Measurement
Estimate Time, Man-
power, Materials
Perform Risk
Analysis
Conduct, Track, and
Control the Process
The Planning Process
Notes: Software in industry is usually developed under the following situations:
  As part of a product
  In support of a product
  As an activity of research and development
In the first two cases, budgets are allocated based on the cost estimates. If software is developed for a customer, the award of a contract may be on a firm, fixed-price basis or on a cost-plus or cost-reimbursable basis.