## Slide 1
DELIVERY AND MAINTENANCE
Icebergs ● Software Configuration
Software Maintainability ● Software Configuration
Software Maintenance Management
Activities ● The SCM Process
Notes: Objectives of Module 7
Present and discuss the software maintenance process and its associated activities
Present and discuss the concept of Software Configuration Management (SCM) in some detail

## Slide 2
Software Development Lifecycle
System
Engineering
Analysis
Design
Coding
Testing
Maintenance

## Slide 3
Icebergs
Software maintenance has been characterized as an "Iceberg," hoping that what is immediately visible is all there is to it.
Notes: Maintenance of existing software can account for over 70% of all effort expended by a software organization.
The possibility exists that in the near future "maintenance-bound" software organizations can no longer produce new software since all effort is expended in maintaining old software.
Much software in use today is over 10 years old and produced at a time when software engineering techniques were not applied. The result is poor software structure, coding, logic, and documentation.

## Slide 4
Software Maintainability
Software Maintainability
is the ease with which software can be understood, corrected, adapted, and enhanced
Notes: A primary goal of software engineering is to improve the ease which changes to software products can be made and to reduce the amount of effort expended in its maintenance.

## Slide 5
Software Maintenance Activities
Corrective Maintenance - the diagnosis and correction of errors
Adaptive Maintenance - the modification of software to properly interface with its environment as its environment changes
Perfective Maintenance - the incorporation of new capabilities, modifications to existing functions, and other enhancements requested by the users
Preventative Maintenance - the act of changing software to improve future maintainability or reliability, providing an improved basis for future enhancements
Notes: Adaptive and perfective maintenance involve the same tasks as new software development. Thus, the same software engineering processes are used in the same way.
Unlike hardware, software breaks only when it is changed.

## Slide 6
Maintenance Costs
Period % of Budget for Maintenance
1970's 35-40%
1980's 60%
1990's 80% (estimated)
As much as a 40:1 productivity decrease (LOC's/person-month) has been reported to maintain old code.
Notes: Besides the direct cost to maintain code, the indirect costs include:
  Customer dissatisfaction to the delayed resolution of a problem.
  Reduction of software quality due to bugs introduced during the maintenance activity.
  Loss of new software development because of the transfer of software engineers to the maintenance function.

## Slide 7
Phases of Maintenance
There are two phases during maintenance efforts:
1. "Wheel spinning"
Understanding function and structure of code, data structures, interfaces, and performance requirements
2. Productive periods
Analysis and evaluation, design modifications, coding, and documentation updating

## Slide 8
Maintenance Cost Model
Where:
M = total effort spent on maintenance
p = productive effort
K = an empirical constant
c = a measure of complexity that can be attributed to a lack of good design and measurements
d = a measure of the degree of familiarity with the software
Notes: This model reflects the fact that maintenance costs increase exponentially if:
  Poor software engineering practices were used in the initial development
  The people who initially developed the software are no longer available

## Slide 9
Maintenance Process
1. Establish and use a structured maintenance organization
2. Establish and use a formal user reporting mechanism
3. Establish, use, and monitor a maintenance process flow
4. Keep accurate records of maintenance activity
Notes: 1. Maintenance organization:
  Can be informal except for very large organizations
  Use a maintenance controller to track maintenance needs
  Use a system supervisor to supervise maintenance tasks
  Use a change control board to decide on courses of action
2. User reporting:
  Use a Software Problem Report (SPR) that a user can fill out and send to software maintenance organization
  From the SPR, the internal software organization develops an Engineering Change Proposal (ECP) to identify:
    Magnitude of effort to satisfy the SPR
    Kind of software modifications needed
    Priority of the request
    Other data of significance about the request
  The ECP is submitted to the Change Control Board (CCB) for evaluation. Maintenance efforts begin after the go-ahead by the CCB.

## Slide 10
Maintenance Process, Continued
1. Establish and use a structured maintenance organization
2. Establish and use a formal user reporting mechanism
3. Establish, use, and monitor a maintenance process flow
4. Keep accurate records of maintenance activity
Notes: 3. Maintenance process flow:
  Determine if a maintenance request is a software error or a feature deficiency.
    If an error, handle it as a crisis if warranted; otherwise, place the request on the work queue.
    If a deficiency, consider whether adaptation or enhancement to the software is needed. Then place the request on the work queue.
  Remove the next request from the work queue and process it as per the normal software engineering process.
4. Record keeping and evaluation:
  Keep the necessary data on hand to support prediction of the software maintenance effort.
  Use measures of maintenance performance to assist in predicting future approaches.

## Slide 11
Maintenance Effort Data and Prediction
At a minimum, collect the following data during maintenance:
Program ID ● Number of LOCs deleted
Number of LOCs ● Number of person-hours/change
# of machine code instructions ● Program change date
Programming language used ● Software engineer ID
# of program runs since installed ● SPR identification
# of failures over program runs ● Maintenance type
Program change level and ID ● Maintenance start/end dates
Program installation date ● Cummulative maintenance pers-hrs
Number of LOCs added ● Benefits of maintenance
Notes: Keep a database of this information to be used to form quantitative assessments of the maintenance efforts.

## Slide 12
Annual Maintenance Effort
COCOMO Model:
person-hrs/year
Where:
KLOCi = 1000*LOC for original system to be modified
CI = LOC added or modified
KLOC = 1000*LOC in final updated system

## Slide 13
Reverse Engineering and Re-Engineering
Reverse Engineering
The process of analyzing a program to create a representation of the program at a higher level of abstraction than the source code.
Re-Engineering
Altering or reconstituting existing software to improve its quality given reverse-engineered data.
Notes: Reverse engineering is normally done by a company to maintain its own old code.
Re-engineering is sometimes called software renovation or reclamation.
Few tools are available to support reverse engineering, and these tools are relatively primitive.

## Slide 14
Software Configuration
The Software Configuration
is the set of all items, including both code and documentation, that are produced as part of the Software Engineering process
System Specification ● Software Project Plan
Software Requirements ● Software User's Manual
Specification ● Software Design Document
Source Code ● Test Plans and Procedures
Executable Programs ● Version Description Document
Standards and Procedures ● Maintenance Documents
❍ Software Problem Reports
❍ Engineering Change Proposals
Notes: Configuration items for large systems are usually sections of an entire document, program source code, or data items (like test files), rather than the entire document, all the code, or all the data. For smaller systems, configuration items are usually entire documents, bodies of code, and data.

## Slide 15
Change is Inevitible
Everyone wants to change the software system
Baselines are used to control change
  Baseline -- a point at which all agree that the software configuration item has reached a milestone in its development or maintenance
  A baseline is characterized by:
    Delivery of the software configuration item
    Formal technical approval of the software configuration item
  Common baselines include:
    Completion of the system specification
    Completion of the software requirements specification
    Completion of the software design
    Completion of coding of the software
    Completion of the test plans, procedures, and data
    Delivery of the operational system
Notes: Change occurs because we learn more about a system as it is being developed and used.
A baseline is established before work progresses toward the next baseline.

## Slide 16
Software Configuration Management
SCM manages change throughout the Software Engineering process, particularly during the maintenance activity.
Software
Configuration
Library
Software
Configuration
Item
Check In
Check Out
Notes: A software librarian controls the check-in and check-out permissions and the process. Automated tools, like SCCS or RCS, are employed once the permissions are established.
An accounting file reflects the time, the Software Configuration Items, the designer, and the data for each check-in and check-out transaction.
If no updates are permitted to the library while the Software Configuration Items are checkout-out for updating, the library is locked.

## Slide 17
Configuration Objects
Software Configuration Items (SCI's) can be grouped together in the library to form configuration objects referred to by a single name.
Design Specification
  Data design
  Architectural design
  Module design
  Interface design
Data Model
Test Specification
  Test plan
  Test procedure
  Test cases
Source Code
Module N
  Interface description
  Algorithm description
  Program Design Language (PDL)
Notes: The Software Configuration Items are organized as entity-relationships in the library.
For example, if "source code" is modified, so must "Module N" and "test specification" since the directed arcs in the figure form a spanning tree rooted at "source code."

## Slide 18
The Software Configuration Management Process
Activities --
  Configuration Item Identification
  Version Control
  Change Control
  Configuration Audits
  Reporting

## Slide 19
Configuration Item Identification
Each item in the library is either a:
  basic object -- no references to other objects in the library
  composite object -- one or more references to other objects
Each Software Configuration Item has a name, type, project ID, and version identification
Organization of SCI's in the library can be described by a "data model" similar to a database (an SCI library is a database) schema
Objects can be collected to form working sets or delivery configurations, and these are related by the object identification fields
Automated tools exist to support these tasks:
  SCCS - Software Configuration Control System, 1975
  RCS - Revision Control System, 1982

## Slide 20
Version Control
Object
1.0
Object
1.1
Object
1.2
Object
1.3
Object
2.0
Object
1.4
Object
1.1.1
Object
1.1.2
Object
2.1
Notes: Evolution Graph -- describes the change history of an object
Configuration Management (CM) allows the user to specify alternative configurations of the software system.

## Slide 21
Change Control
Check-in
Access Control
Check-out
Project
Database
Software
Engineer
Configuration
Item
(Modified)
Audit
Info
Unlock
Lock
Configuration Item
(Baselined Version)
Configuration Item
(Baselined Version)
Ownership
Info
Configuration
Item
(Extracted Version)
Notes: Change control involves --
  Access control -- governs which software engineers have access to modify a particular configuration item
  Synchronization control -- ensures parallel changes by two different people do not overwrite each other

## Slide 22
Level of Change Control
Informal change control -- before the Software Configuration Item is baselined
Project-level change control -- after the baseline but before delivery
Formal change control -- after the Software Configuration Item is delivered

## Slide 23
Configuration Audit and Status Reporting
To ensure change has been properly implemented requires:
  formal technical reviews
  software configuration audit
Software configuration audits are usually conducted by a separate quality assurance group
Configuration Status Reporting (CSR) -- Software Configuration Item data is dept online for review; this data includes:
  What happened?
  Who did it?
  When did it happen?
  What else will be affected?

## Slide 24
Software Configuration Management Standards
Military
  DOD-STD-480A
  DOD-STD-2167A
  MIL-STD-1521A
Non-Military
  ANSI/IEEE 828-1983
  ANSI/IEEE 1042-1987
  ANSI/IEEE 1028-1988